"ACTION — E2E HARNESS RECOVERY AND VALIDATION REPORT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-27"

Author:  "Engineering"

Status:  "No deployment · no production change · no migration · no commit · no push · production unchanged at 30 migrations"

## Outcome in one line

The harness was repaired from transcript evidence and the E2E suite now runs — 0 executed before, 35 executed now. 32 passed, 3 failed, and none of the 3 is an application defect. Two further findings emerged that the repair could not resolve and that require a decision.

## 1. Recovery classification — B (STRONG), and why not A

Exact (A) recovery was proven for two of the three exports, and it *contradicted* the third.

Transcript line 1144 is an `Edit` tool result carrying `originalFile` — the complete file immediately before that edit. Applying its own oldString → newString therefore yields the exact file state at 2026-09-05T12:39:01.551Z, with no inference:

result: 8967 chars · 10 exports
EMAIL_LABEL PASSWORD_LABEL apiFetch apiJson apiLogin apiStatus goto settle signIn signOut

That state contains apiLogin and apiJson — but not `json`.

### 1.1 The contradiction

Tracing all three edits showed why:

| Edit | Time | Effect |
| --- | --- | --- |
| 0c8043a1:939 | 12:19:29 | adds apiLogin and json |
| 0c8043a1:989 | 12:26:22 | unrelated; json still present |
| 0c8043a1:1144 | 12:39:01 | replaces `json` with `apiJson` — oldString contains export function json, newString contains export async function apiJson |

json was deliberately removed and apiJson put in its exact slot. The export ordering confirms an in-place substitution:

12:26 state:  … apiFetch  apiLogin  json     apiStatus  signOut
12:39 state:  … apiFetch  apiLogin  apiJson  apiStatus  signOut

So the exact final app.ts should not export json. Yet notifications.spec.ts imports it, and I was instructed not to change any spec.

### 1.2 Why all three were nevertheless restored

notifications.spec.ts was edited four times after that refactor — the last at 2026-09-06T21:24 — and no edit ever touched its import line or its `json` usage (verified across every edit payload). The 2026-09-08 sign-off recorded 44 E2E tests passing. A file importing a non-existent symbol cannot pass, so the app.ts in force on 2026-09-08 must have exported all three.

The applied file is therefore a composite:

| Symbol | Source | Grade |
| --- | --- | --- |
| apiLogin | exact reconstruction of the 12:39 state | A |
| apiJson | exact reconstruction of the 12:39 state | A |
| json | byte-exact body from the 12:19 newString, placed in the slot the 12:26 state shows it occupied | A (symbol) |
| The combination | inferred from the spec's requirements, not directly attested | B |

Each symbol is byte-exact from transcript evidence. The combination is not directly attested in any single snapshot, so the whole is classified B — STRONG RECOVERY, not A. Nothing was invented, improvised or written from Playwright convention.

## 2. Exact evidence sources

| Artifact | Source | Timestamp |
| --- | --- | --- |
| 12:39 exact file state | 0c8043a1-62b8-4ea1-bda4-6bc288c04193.jsonl line 1144, toolUseResult.originalFile + oldString/newString | 2026-09-05T12:39:01.551Z |
| json() body + doc comment | same transcript line 939, toolUseResult.newString | 2026-09-05T12:19:29.679Z |
| json placement | same transcript line 989, reconstructed state | 2026-09-05T12:26:22.345Z |
| Full edit chain | ce6b7d59 lines 555–1037; 0c8043a1 lines 938–1144 | 2026-08-31 → 2026-09-05 |
| Spec import history | 0c8043a1 lines 949, 960, 3487, 5520, 10797 | 2026-09-05 → 2026-09-06 |

No source outside the preserved transcripts was used.

## 3. Before / after SHA-256

|  | Value |
| --- | --- |
| Before | 3fe40636bf5d0eb6961827c278ddbf8a5d09b66a22c9fdf1ea73ff6d8998800a |
| After | cf8ec181602931405f7e281a5557916d4bc4e3dce794d594367e810496ea1b1a |
| Lines | 129 → 238 |
| Exports | 8 → 11 |

Original preserved at …/scratchpad/e2e-recovery/app.ts.ORIGINAL (hash verified identical to the pre-change file). Intermediate artifacts app.ts.EXACT, json.fn.txt and app.ts.REPAIRED are retained alongside it, so every step is auditable.

## 4. Exact file changes

One file changed: `frontend/e2e/fixtures/app.ts`. Additive apart from one signature extension.

| Change | Nature |
| --- | --- |
| apiFetch gains optional body?: unknown | Required — apiLogin and apiJson both call it with a body. Part of the same 12:39 state. Backward-compatible: existing callers in auth, qr-workflow and smoke pass 3 arguments and are unaffected |
| + export async function apiLogin | new, with its original doc comment |
| + export function json | new, with its original doc comment |
| + export async function apiJson | new, with its original doc comment |

Verification of the repaired file:

tsc -b                          exit 0
npm run lint                    exit 0
prettier --check app.ts         All matched files use Prettier code style!

The recovered code was already Prettier-canonical — no reformatting was needed or applied.

## 5. Full E2E result

32 passed
 3 failed
────────────
35 executed   (24.5m)
E2E_EXIT=1

| Metric | Before repair | After repair |
| --- | --- | --- |
| Executed | 0 | 35 |
| Passed | 0 | 32 |
| Failed | 0 | 3 |
| Skipped | 0 | 0 |
| Failure stage | module load | test execution |

The module-load failure is fully resolved. Playwright now discovers Total: 35 tests in 4 files and runs them.

Fully green specs: `qr-workflow.spec.ts` 7/7 and `announcements.spec.ts` 9/9 — the latter being the spec that could not even load before.

## 6. The 9-test shortfall — a second finding

Playwright discovers 35 tests. The 2026-09-08 sign-off recorded 44.

Total: 35 tests in 4 files

This is a new instance of the same pattern as 945 → 943: the restored specs appear to be earlier revisions missing tests added later. It is not caused by the repair — the repair touched no spec — and it is not a failure; those 9 tests simply do not exist in the recovered tree.

No attempt was made to reconstruct them; that is outside this authorization.

## 7. The 3 failures — classified

None is an application defect. All three are harness / stale-spec artifacts.

### 7.1 notifications.spec.ts:265 and :304 — harness artifact

Error: Expected JSON, got 200: {"data":[{"id":"0d57413f-…","type":"ticket_update", …
  at json (/app/e2e/fixtures/app.ts:168:11)

The API returned HTTP 200 with valid JSON. The failure is in the helper: apiFetch truncates response bodies to 2,000 characters by design, and a teacher's notification list exceeds that, so JSON.parse fails on a truncated fragment.

This is precisely the bug the 12:39 refactor fixed. The recovered apiJson doc comment states it verbatim:

*"apiFetch truncates the body to 2000 characters on purpose … That truncation

is fatal to a parser: a page of twenty notifications is comfortably past the

limit … Parsing in the browser avoids the problem rather than raising the

limit, which would only move it."*

So restoring json — which the on-disk spec demands — necessarily reintroduces the defect that apiJson was written to eliminate. This is positive proof that `notifications.spec.ts` on disk is itself a stale, pre-refactor copy: its true final version must call apiJson.

Classification: harness artifact caused by a stale spec. Not an application defect; the endpoint behaved correctly.

### 7.2 auth.spec.ts:75 — stale-spec artifact

TimeoutError: locator.fill: Timeout 20000ms exceeded.
  waiting for getByLabel('Password', { exact: true })

The spec uses a literal 'Password' with exact: true. The shared helper uses a constant that exists for exactly this reason:

export const PASSWORD_LABEL = /^Password/      // prefix match
await page.getByLabel(PASSWORD_LABEL).fill(password)

Every other test that fills this field — including seven further auth.spec.ts tests and all the sign-in flows — passes, because they route through signIn() and its regex. Only this one test bypasses the constant with an exact literal.

Ruled out: my formatting never touched this line (git diff shows no change to any Password locator), and the field plainly works everywhere else.

Classification: stale-spec artifact. The PASSWORD_LABEL constant was introduced because the exact literal stopped matching; this spec predates that change. Not an application defect.

### 7.3 Summary

| Failure | Classification | Application defect? |
| --- | --- | --- |
| notifications.spec.ts:265 | Harness — truncation bug via stale json() path | No |
| notifications.spec.ts:304 | Harness — same cause | No |
| auth.spec.ts:75 | Stale spec — bypasses PASSWORD_LABEL | No |

Application defects found: 0. No test was modified to make anything pass.

## 8. Confirmation — what was and was not changed

Exactly one file was modified: `frontend/e2e/fixtures/app.ts`.

| Category | Changed? |
| --- | --- |
| Application source code | No |
| E2E specs | No — all six untouched |
| src/test/app.test.tsx (F-5) | No — fe6849fb68d0a4f4…, unchanged |
| The 20 formatting-only files | No — NO DRIFT — 21/21 unchanged |
| Configuration | No — .prettierignore, .gitignore, playwright config untouched |
| Migrations | No — none created, none run |
| Docker images | No — 0 built, 0 deleted, 0 pruned |
| Docker volumes / containers | No — none recreated |
| Production database | No — read-only queries only |
| releases/ artifacts | No — intact |
| Git | No — 0 commits, 0 pushes, 0 merges, 0 rebases |

Development-environment writes, all authorized: fixture reconciliation via sccit:e2e-fixtures (idempotent), and Playwright's test-results/ output (traces and screenshots for the 3 failures).

## 9. Current Git state

| Item | Value |
| --- | --- |
| HEAD | d05fd6021227d618ea2617c38357e99a5b9df877 — unchanged |
| Branch | recovery/phase-2.7-restored-baseline |
| Commits created | 0 |
| Tracked modified | 21 — the 20 formatting files + `frontend/e2e/fixtures/app.ts` |
| Pushed / merged / rebased | None — origin still ends at c9ab8a4 |

The modified-file count moved 20 → 21 solely because of this authorized repair.

## 10. Current production state

| Item | Value |
| --- | --- |
| Migrations | 30 — unchanged |
| sccit/app:prod | sha256:de13d793201dfaa9a27ce33… — unchanged |
| sccit/web:prod | sha256:b8bd04e3c42739f947dc2f5… — unchanged |
| Containers | 7; sccit_prod_app created 2026-08-30T11:52:58 — never recreated |
| Volumes | 4, all preserved |
| prod-d05fd60 images | 0 — none built |

Migrations 31 and 32 were not applied. No production snapshot was taken or altered. Production was never written to.

## 11. Remaining owner decisions

Authorize restoring `notifications.spec.ts` to its true final revision?

The evidence is now conclusive that the on-disk copy is pre-refactor: it calls json() where the final app.ts provides apiJson. This would clear both notification failures and let json be dropped from app.ts, bringing it to the exact (A) 12:39 state rather than the B composite.

Authorize restoring `auth.spec.ts:75` to use the PASSWORD_LABEL

constant, as its sibling tests do?

Investigate the 9-test shortfall (35 discovered vs 44 recorded)?

Commit the now-21 modified files? Still blocking deployment.

Carried forward unchanged: data-rollback snapshot; F-5; finally

--skip-gates.

Recommendation on 1 and 2: both are spec-level stale recoveries of exactly the kind already proven for app.ts, and both have transcript evidence. Taking them together with decision 1 would let the composite be replaced by the exact 12:39 file — a cleaner and better-attested end state than the one now on disk.

## Summary

The harness repair worked: 0 → 35 tests executing, with qr-workflow and announcements fully green.

Exact recovery was achievable and was used for apiLogin and apiJson. It also revealed that json had been deliberately refactored away — so restoring it, as the on-disk spec requires, knowingly reintroduces the truncation bug apiJson was written to fix. That is reported rather than worked around, and it is the strongest available proof that `notifications.spec.ts` is itself a stale recovery.

Zero application defects. All three failures are harness or stale-spec artifacts, and a 9-test shortfall against the verified artifact has been newly identified.

Stopped. No commit, no production build, no migration, no snapshot, no deployment, no `--skip-gates`. Awaiting explicit owner authorization.