"Session 07 — WP-B: Floor Plan Authorization Boundary and Domain Foundation"

Date:  2026-09-28

Written for: the project owner, as the WP-B checkpoint report.

## 1. Status: PASS

WP-B is implemented and verified in the development stack. Nothing was pushed, and no production state was touched. Work stops here; WP-C is not started.

| Item | Value |
| --- | --- |
| WP-B commit | 22607c1d39bf455b5890cfb0eb1572af3422798a |
| Local HEAD | 22607c1d39bf455b5890cfb0eb1572af3422798a |
| Live remote HEAD (git ls-remote) | 742ded58d0100b92419d9d83cf84cdc4f61dc6a6 (unchanged — not pushed) |
| Recovery baseline c9ab8a4 | remains an ancestor of HEAD |
| Migrations added | 0 |

## 2. Migration decision: zero migrations, room_layouts.uuid unnecessary

Evidence, from the live dev schema (\d room_layouts) and the migration source:

room_layouts has UNIQUE (room_id, version) (room_layouts_room_id_version_unique) and a partial unique index room_layouts_one_active_per_room.

rooms and pc_units already carry uuid route keys.

A layout is therefore fully identified as (room uuid, version). Resolving it through its room makes a mismatched room/layout pair unrepresentable: a version belonging to another room is simply not found.

WP-B contains no HTTP endpoint that addresses a layout on its own, so nothing in this package needs a standalone layout identifier.

The earlier proposal (recon report §8.2, Migration A) was driven by route shapes such as /layouts/{layout:uuid}/activate. That is a WP-C/WP-F concern. If the owner later wants a bare layout uuid on the wire, that is a decision for that package; WP-B does not force it.

## 3. What was built

| Item | Result |
| --- | --- |
| CoordinateService | Pure snap, clamp, isWithinBounds, place (snap then clamp), normalizeRotation. Two-decimal results to match decimal(10,2); no negative zero; non-finite input rejected. |
| RoomLayoutService | room(), activeLayout(), layout(), pcUnit(), assertPcUnitInRoom(), assertEditable(). Every read authorizes before touching the database. |
| FloorPlanRuleViolation | Self-rendering, pc_unit_not_in_room (422) and layout_not_active (409). |
| PcStatus | Explicit label() (identical strings to the previous derived default) and new tone(). |
| ActivityAction | layout_created, layout_activated, layout_updated, asset_position_changed, asset_position_cleared, with labels. |
| Policies | RoomLayoutPolicy, FloorPlanPositionPolicy — abilities viewAny, view, manage. |
| FloorPlanAccess | The single predicate both policies delegate to. |
| Registration | Both policies registered in AppServiceProvider::registerAuthorization() — the project's existing point; no second mechanism. |
| Permissions | floorplan.view removed from the Technician baseline list and added to PermissionSeeder::$withdrawn['technician']. |

Deliberately not built (out of scope): routes, controllers, resources, canvas or any UI, layout create/activate/versioning, position persistence, Reverb events.

## 4. Gate::before — actual behaviour and the correction

AppServiceProvider registers Gate::before(fn (User $u, string $ability) => resolver->has($u, $ability) ? true : null).

It can only grant (true) or defer (null); it never returns false.

It grants when the ability string equals a permission in the user's effective set. Administrator holds every permission; Teacher and Technician hold none of floorplan.* after this change.

Policy abilities viewAny/view/manage contain no dot and match no permission name, so Gate::before returns null and the policy runs. Confirmed by test: a per-user deny on floorplan.manage flips an Administrator's manage result — only an executing policy can do that.

The real risk: user_permissions allows per-user grants (FR-USER-010). If an Administrator grants a Technician floorplan.manage, then Gate::allows('floorplan.manage') and any can:floorplan.manage route gate return true — Gate::before answers before any policy. This is pinned by a characterization test.

Correction (smallest possible): Gate::before is unchanged. The floor-plan policies require the Administrator role as well as the permission. With the same per-user grants in place, Technician and Teacher remain denied by every policy ability and by RoomLayoutService.

## 5. Authorization evidence (real Gate, so Gate::before, policy resolution and the seeded matrix all participate)

| Principal | viewAny / view / manage on RoomLayout and FloorPlanPosition |
| --- | --- |
| Administrator | allowed |
| Teacher | denied |
| Technician | denied |
| Unauthenticated | denied (Gate::allows with no user) |
| Technician with per-user floorplan.view + floorplan.manage grants | policy abilities denied; bare string floorplan.manage allowed (documented trap) |
| Teacher with the same grants | denied |
| Administrator with per-user deny on floorplan.view | view denied, manage allowed |

A mutation check confirmed the tests bite: with the role requirement removed, exactly the 3 grant-bypass tests failed; the file was restored.

## 6. Direct-identifier (IDOR) evidence — RoomLayoutServiceTest

Administrator: real room uuid, layout as (room, version), PC unit uuid in the room, and active layout all resolve.

Teacher and Technician: the same real identifiers are refused with AuthorizationException on all four lookups.

Refusal is identical for a real uuid, an invented uuid, and a malformed string — authorization precedes lookup, so there is no 404 oracle.

A per-user floorplan grant does not open the service to a Technician.

Layout of another room: not found. Same version number in two rooms resolves to the correct room's layout each time.

PC unit of another room: not found via pcUnit(); refused with 422 pc_unit_not_in_room via assertPcUnitInRoom() in both directions; PC with no room is refused.

Non-active layout: assertEditable() refuses with 409 layout_not_active. The database independently refuses a second active layout (room_layouts_one_active_per_room), asserted by constraint name.

Nonexistent uuid, malformed uuid, SQL-shaped string, numeric id: not found, never a database error.

Archived room and archived PC unit: not found.

The service's actor parameter is a non-nullable User, so an unauthenticated caller cannot invoke it.

## 7. Permissions

Technician floorplan.view: withdrawn. Verified two ways: fresh seed, and a database seeded with the old grant then re-seeded ($withdrawn detaches it).

Technician permission set asserted exactly unchanged otherwise (15 permissions); Teacher set asserted exactly unchanged (7).

selectLocation and selectPcUnit lookups still work for a Technician — floorplan.view was only one of several permissions that open them.

## 8. Layers

| Layer | Status |
| --- | --- |
| Route / controller | None exist. Floor-plan routes are WP-C. Nothing to protect yet; no dead route was added. |
| Policy | Implemented, registered, executed. |
| Service | RoomLayoutService authorizes before every read. |
| Direct identifier | Covered (§6). |
| Resource serialization | No floor-plan resource exists yet. PcStatus label/tone is the only serialized-adjacent addition. |
| Frontend | No change. There is no in-app floor-plan route, page, nav item or floorplan.* reference (only marketing copy). No frontend files changed, so frontend gates were not re-run. |

## 9. Tests

| Check | Result |
| --- | --- |
| Focused Pest (tests/Unit/FloorPlan, tests/Feature/FloorPlan) | 99 tests, all pass after one test-side fix (§10) |
| Full Pest suite, serialized | 1056 passed, 4071 assertions, 0 failed (957 baseline + 99 new) |
| Pint --test | PASS, 681 files (one import-order issue in a new test file fixed) |
| PHPStan level 6 | [OK] No errors |
| migrate:status (dev) | 0 pending |
| TypeScript / ESLint / Vitest / build | Not run — no frontend file changed |

## 10. Findings

`floorplan.*` per-user grants bypass any permission-string gate. Documented in FloorPlanAccess, the AppServiceProvider comment, and a characterization test. WP-C routes must authorize through policy abilities (for example can:viewAny,App\Models\RoomLayout), never can:floorplan.manage.

The seeder does not invalidate `PermissionResolver` caches. PermissionSeeder detaches the role grant but never calls forget(). Cached effective sets (TTL 3600 s, Redis) keep floorplan.view for up to an hour after a deploy-time re-seed. The policy role check makes this harmless for the floor plan; it is a pre-existing gap for any future withdrawal.

Dev database still holds Technician `floorplan.view` (1 role_permissions row, read-only inspection). Not changed: $withdrawn only runs when the seeder runs. Running PermissionSeeder on dev converges it (dev-only, idempotent); it is a deploy-time step for production and was not run there.

Test-side stale relation. One of my tests initially failed because PermissionResolver::compute() uses loadMissing('role.permissions'), so a reused User instance keeps its old role relation across a re-seed. Fixed in the test by re-fetching the user; not a production defect (each request loads fresh).

`CoordinateService::place()` can return an off-grid far-edge value when the canvas size is not a multiple of the grid (clamp follows the recon's specified snap-then-clamp order). Documented in the method and pinned by test.

Stale README: backend/app/Domains/FloorPlan/README.md still says "FUTURE MODULE (do NOT implement yet)". Left for the documentation reconciliation.

SRS FR-FP-006 and the §8.4 permission matrix still show Technicians with floorplan.view. Documentation reconciliation is out of scope here and remains owed.

Index refresh owed: Graphify and codebase-memory were stale at session start and were not used or refreshed this session.

## 11. Integrity

| Check | Result |
| --- | --- |
| Production state changed | No |
| Production migration run | No (the two pending production notification migrations were not applied) |
| Production Reverb credentials generated | No |
| backend/.env.production, backups/prod/* | Not touched, not staged |
| Production containers | Not restarted or recreated; only the dev app container was exec'd into |
| The 21 pre-existing tracked modifications | Byte-identical before and after: git diff over those 21 files hashes to 79c8b2b8…7024 at session start and after commit; file-list hash fdd1eb20…7ba likewise |
| Files staged | 14 — all WP-B; none of the 21; no env, backup or secret files |
| Push | None |

Tools honestly used: Read/Grep/Glob, git, Docker exec for Pest/Pint/PHPStan/psql (read-only). Graphify, codebase-memory-mcp and claude-mem search tools were not used this session (indexes were flagged stale).

## 12. Stop

WP-B is complete. Awaiting a separate instruction before anything further; the GREEN production gate is not treated as authorization for WP-C or later.