"Session 09 — WP-C Acceptance Checkpoint"

Date:  2026-09-29

Written for: the project owner, as the acceptance record for WP-C.

## Decision: WP-C ACCEPTED — SAFE TO PUSH

Nothing was pushed, changed or staged by this checkpoint. HEAD is b845ea3ffd03f2f7baf1add22987b862fb0d6200; the live remote is still 742ded58….

## 1. Git integrity

| Check | Result |
| --- | --- |
| Branch | recovery/phase-2.7-restored-baseline |
| HEAD | b845ea3ffd03f2f7baf1add22987b862fb0d6200 (WP-C) |
| Parent | 22607c1d39bf455b5890cfb0eb1572af3422798a (WP-B) |
| c9ab8a4, 22607c1, 742ded5 | all ancestors of HEAD |
| Live remote (git ls-remote) | 742ded58d0100b92419d9d83cf84cdc4f61dc6a6 |
| Local-only commits (WP-B and WP-C included) | 5: 98d857c, 6ebb650, d2337bf, 22607c1, b845ea3; no remote-tracking ref contains WP-B or WP-C |
| WP-C commit | 37 files: 30 added, 7 modified; +2839 / −26 |
| Forbidden paths in WP-C (.env*, backups/, releases/, migrations/, reports, artifacts, manifests/locks, channels.php) | none |
| WP-C overlap with the 21 pre-existing modifications | none |
| 21 pre-existing modifications | byte-identical: list hash fdd1eb201a10…, diff hash 79c8b2b8ddca…, identical at session start, after the tests, and at the end |
| Staged / stashed | 0 / 0 |

## 2. Scope audit (of the actual diff)

Present: GET /api/admin/floor-plan/rooms/{room}; FloorPlanController; FloorPlanService; RoomPlan DTO and RoomPlanResource; SVG map with viewBox; SVG <pattern> grid; PC nodes; pan; zoom; reset; toolbar; legend; Zustand viewport store; RequireFloorPlan; nav entry; per-status shape + tone + label; text alternative table; StatusPill reused; room picker.

Absent (scanned added lines only): node dragging, snapping, keyboard/numeric placement, any coordinate write, persistence, layout create/activate/version mutation, undo/redo, optimistic reconciliation, Reverb/Echo/broadcast, AI/RAG/assistant/predictive code, dependency or lock-file changes. The route diff adds exactly one Route::get. The only mutations in the commit are the idempotent updateOrCreate calls in the dev-only e2e fixture command (sccit:e2e-fixtures, which refuses to run in production).

An early scan of mine listed every pre-existing route because it read whole files; I discarded it and repeated the scan on added lines only.

## 3. WP-B boundary

No WP-B file appears in the WP-C diff, and git diff 22607c1 HEAD over WP-B's file list is empty.

RoomLayoutService remains the authorization layer: FloorPlanService calls room() and activeLayout() and adds no second copy.

FloorPlanAccess: isAdministrator() && hasPermissionTo('floorplan.view'|'floorplan.manage').

Gate::policy(RoomLayout…) and Gate::policy(FloorPlanPosition…) remain explicit at AppServiceProvider.php:117-118.

CoordinateService is unused by WP-C production code (verified by scan); WP-C never snaps or clamps.

## 4. Authorization

The single floor-plan route's actual middleware: api | auth:sanctum | active | AuthenticateSession | password.current | can:viewAny,App\Models\RoomLayout. No can:floorplan.* middleware exists; the remaining floorplan.* strings are the WP-B predicate, comments, the guard/nav UX check, and two pre-existing lookup-consumer lists (PcUnitPolicy, RoomPolicy) that only open narrow label lookups. A Pest test asserts no route under floor-plan uses a can:floorplan.* gate.

| Principal | API | Frontend |
| --- | --- | --- |
| Administrator | 200 | map renders |
| Teacher | 403 | no nav entry; URL → Access denied |
| Technician | 403 | no nav entry; URL → Access denied |
| Unauthenticated | 401 | redirected to sign-in; no plan data |
| Technician / Teacher with per-user floorplan.view + floorplan.manage | 403 (Pest, grants proven effective first) | guard and nav still refuse (Vitest) |
| Administrator with per-user deny on floorplan.view | 403 | — |

Backend authorization is independent of the frontend: the Pest tests call the HTTP kernel directly, and Playwright hits the API as each role.

## 5. Route / IDOR

{room} is an unbound string: the controller passes it to FloorPlanService, which calls RoomLayoutService::room() after the can gate and the service's own viewAny check. A bound model would 404 before the 403. whereUuid('room') gives numeric/junk ids a router 404 with no database query; the service also guards with Str::isUuid. Tested: 403 for a real, unknown and archived room for Teacher/Technician; 404 for archived/unknown for Administrator; only the active layout serialized; another room's layout and PCs absent from the encoded payload; PCs that moved rooms, were never in the room, or are archived are dropped; historical versions are never returned.

Payload fields: room {id (uuid), name, code, floor{name, floornumber}, building{name, code}}, layout {version, width, height, gridsize}, pcs [{id (uuid), name, unitcode, status{value,label,tone}, x, y, rotation, zindex}], unplaced_count. Not present: numeric ids, serial numbers, IP, MAC, asset tag, hostname, QR identifier — asserted against the encoded response.

## 6. Frontend authorization

RequireFloorPlan = RequireRole(['administrator']) wrapping RequirePermission('floorplan.view'). No user, unknown role, non-administrator and administrator-without-permission all render the Forbidden page (8 tests). Navigation carries both permission and roles (4 tests). FloorPlanRoomPage checks for a 401/403 before reading plan data, so a stale cached success cannot render after a refusal; it does not retry 401/403/404. The Zustand store is populated only by FloorPlanCanvas, which mounts only from a successful payload.

## 7. Zustand

State keys: zoom, x, y, content (layout width/height) plus action functions — asserted by a test. No user, role, permission, room, PC or server state. Viewport maths is pure functions in lib/viewport.ts with no imports from auth or API code.

## 8. SVG / visualization

Plain SVG; no canvas or map/gesture dependency (package.json unchanged; grep found none).

viewBox = x y W/zoom H/zoom in layout pixels; a test asserts a stored 240.5, 80 renders as translate(240.5 80) with no conversion.

Grid is an SVG <pattern> with a unique id per instance.

Zoom clamped 50–400 %; pan keeps the window's centre over the layout; reset restores 0 0 W H. All unit-tested.

Node dragging pans the view and leaves the node's transform unchanged (Vitest and Playwright).

Plain wheel does not zoom or trap scroll (Vitest); Ctrl/⌘ + wheel zooms.

Caveat: the SVG has touch-action: none, so a one-finger swipe on the map pans it rather than scrolling the page on touch devices. See finding J.

## 9. Status and accessibility

Per status: tone colour (server), a distinct shape (circle, square, triangle, diamond, hexagon, dashed octagon), and a written label — on the node, in the legend, in the pill, in the table. Tests assert six distinct shape signatures, a label on every node, and that colour follows the server tone.

Accessibility present: node role="img" names with status and position; toolbar buttons with visible text and matching accessible names; zoom level in a role="status" live region; focusable map group with a description of its keys; global 3 px :focus-visible ring; legend region; table with caption and column headers as the text alternative; buttons disabled at zoom limits.

axe (Playwright, WCAG 2.0/2.1 A + AA tags, dev stack): /app/floor-plan and the map with all six statuses → both pass; a temporary full-impact log in the previous session showed 0 violations at every impact (27 and 28 rules passed). Not claimed: full WCAG conformance. Untested: screen-reader behaviour, measured contrast beyond axe, touch/pinch, reduced-motion, 200 % zoom/reflow, high-contrast mode, dense or overlapping labels.

## 10. Test results (all run this session)

| Check | Result |
| --- | --- |
| Focused Vitest (7 WP-C files) | 66/66, three consecutive runs |
| Full Vitest, default parallelism | intermittent — see §11 |
| Full Vitest, --maxWorkers=2 | 388/388, two runs |
| tsc -b | exit 0 |
| ESLint | 0 errors; 1 warning (a11y.spec.ts:77, present in 22607c1 before WP-C) |
| Prettier --check . | only 3 untracked artifact JSON files flagged (e2e/.artifacts/*, test-results/.last-run.json); no tracked file |
| npm run build | success |
| Playwright e2e floor-plan.spec.ts (--no-seed) | 9/9 |
| Playwright a11y (floor-plan) | 2/2 |
| Focused Pest (FloorPlan + fixtures) | 131 passed |
| Full Pest (serialized) | 1082 passed, 4171 assertions, 0 failed |
| Pint | PASS, 687 files |
| PHPStan level 6 | [OK] No errors |

## 11. The Vitest landing-hero / sign-in flake

Config: Vitest 4.1.11, Node 22, 12 CPUs, vite.config.ts sets environment, setupFiles, css, include only — no pool, maxWorkers or testTimeout.

| Configuration | Runs | Failures |
| --- | --- | --- |
| Default parallelism, all 388 tests | 5 | 3 (hero ×3, sign-in ×1) |
| Default parallelism, WP-C tests excluded (original 322) | 5 | 4 (hero ×3, sign-in ×2) |
| --maxWorkers=2, all 388 | 2 | 0 (hero 1.4–1.6 s) |

Reproducible: yes, on demand.

Only under default parallelism: yes in this data.

Passing runs are marginal: hero 4.5–4.8 s against a 5 s limit; the sign-in failure is findByRole's default 1 s timeout at ~1.02 s.

WP-C tests pass consistently: 66/66 in every run.

Pre-existing: yes. It fails at least as often without WP-C, was documented during WP-2.7d (2026-08-31) and again in the 2026-09-28 dependency-remediation session (322 tests, no WP-C).

Correction: the WP-C report said its 66 added tests made the flake much more likely. This sample does not support that; the claim came from too few runs and is withdrawn.

Not fixed here, as instructed. Classified as a separate tracked finding.

## 12. Dev database and production

No WP-C migration; 32 migration files in the repo, 32 ran, 0 pending; 0 migration files changed since 742ded5.

No production migration run, no production command executed this session.

Production containers: all but queue share StartedAt 2026-09-28T13:31:36Z, as do all dev containers except queue. That is a Docker-engine restart of everything at once, during idle time between sessions — not an action of mine. Both queue containers restart hourly by design (--max-time=3600, exit 0, restartPolicy=unless-stopped; prod restartCount=2). Cause of the engine restart is not established from inside the repo.

Dev fixtures: sccit:e2e-fixtures now also seeds an active layout and six E2E-FP-* PCs in the E2E lab (idempotent, dev only, refuses production). Not re-run this session (--no-seed).

Dev role row technician → floorplan.view still exists (read-only query: administrator: manage, view; technician: view); 0 per-user floorplan.* overrides. It is seed state from before WP-B's withdrawal; PermissionSeeder::$withdrawn removes it when the seeder is next run, and the policy denies regardless.

## 13. Tools

Used: Read/Grep/Glob, git, Docker exec (Pest, Pint, PHPStan, Vitest, Playwright via scripts/e2e.sh, artisan route:list, migrate:status, read-only psql), docker ps/inspect. Not used: Graphify, codebase-memory-mcp, claude-mem search. The session-start hook reported Graphify built at 742ded58 and the codebase-memory index older than the newest source change; both stale, not refreshed (a refresh takes minutes, is not needed for a grep-verified checkpoint, and both are gitignored).

## 14. Findings classification

| # | Finding | Classification |
| --- | --- | --- |
| A | Vitest landing-hero/sign-in timeout at default parallelism | PRE-EXISTING / OUTSIDE WP-C |
| B | PcStatus::tone() maps Available/Assigned/Retired to neutral | ACCEPTED / DEFERRED (shape + label carry the distinction) |
| C | StatusPill chosen by tone, not status | ACCEPTED / DEFERRED |
| D | Grid density for very small grid_size | ACCEPTED / DEFERRED |
| E | Possible PC label overlap | REQUIRES WP-D (placement collision rule) |
| F | useRoomsList imported from Locations | ACCEPTED / DEFERRED |
| G | Intentionally unbound {room} | ACCEPTED / DEFERRED (must be copied by every later floor-plan route) |
| H | Documentation drift (SRS FR-FP-002/004/006, permission matrix, SDD §25/DD, SPMP marks, FloorPlan README) | DOCUMENTATION ONLY |
| I | Dev DB still holds Technician floorplan.view | PRE-EXISTING / OUTSIDE WP-C |
| J | New: touch-action: none traps one-finger page scroll on touch devices (wheel and keyboard are not trapped) | ACCEPTED / DEFERRED — decide with WP-D's touch design (e.g. pan-y plus two-finger pan, or an explicit "pan mode") |
| K | New: sign-out clears only registrations and notification caches; floor-plan (and locations/assets/tickets) query caches survive sign-out in the same tab. Page is not reachable to a non-administrator, so nothing renders | PRE-EXISTING / OUTSIDE WP-C (fix: queryClient.clear() on logout) |

## 15. WP-D prerequisites (unchanged from the request, plus what this checkpoint adds)

Owner's separate go-ahead.

Decide D3 (concurrency; optimistic expected_updated_at → 409 recommended, no migration) before writing any mutation route.

Decide D5 (undo/redo; out of scope recommended).

Mutation routes gated by policy abilities (manage) — never can:floorplan.*; each must pass the structural route test.

Room and PC identifiers as unbound strings, resolved through RoomLayoutService after authorization.

RoomLayoutService::assertPcUnitInRoom() and assertEditable() on every write.

CoordinateService::place() for server-authoritative snap-then-clamp, and isWithinBounds() rejection (422) for out-of-range input.

ActivityAction::AssetPositionChanged/Cleared records with before/after coordinates and layout version.

No new table unless evidence proves one necessary.

Optimistic UI reconciled to the server-snapped coordinates.

A keyboard/numeric placement alternative to dragging (FR-FP-009).

Negative-authorization E2E coverage on the edit surface.

Cross-room placement tests; inactive-layout 409 test; per-user-grant refusal tests on every mutation route.

Resolve J (touch model) and E (label collisions) in the edit interaction design.

Address A before adding more Vitest files, or accept it as tracked.