"PHASE 2.7 CONTROLLED RECONCILIATION REPORT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-26"

Author:  "Engineering"

Status:  "No deployment · no migration · no commit · no push · no seeding · production unchanged at 30 migrations"

## 0. Two things that must be read first

### 0.1 This authorization crossed with completed work

The authorizing brief opens by accepting the Quality Gate Reconciliation Report (the first report). It therefore predates the Reconciliation Follow-Up Report, in which Actions A, B and C had already been carried out under the preceding authorization.

The consequence is confined to Action C. This brief says "Do not reconstruct it yet unless I explicitly authorize that after seeing the evidence." The preceding brief said "Investigate and, if evidence permits, recover: `releases/2df17db/manifest.json`."

The manifest was therefore already reconstructed, and releases/current with it. Both exist on disk now. I have left them in place rather than delete restored rollback protection on my own initiative — deleting recovery-restored safety metadata is not something to do unprompted, and the same brief forbids deleting recovery evidence. They can be removed in one step on request, and §8 presents the evidence exactly as Action C requires so the decision can be made on its merits.

### 0.2 One accepted finding is disproven by better evidence

This brief accepts, as established, that "one previously reported DailyDigestCommandTest test is missing from the reconstructed tree."

That is not correct, and the correction is evidence-based. §7 sets out the primary artifact: the original Write call that created the file contains 16 tests, not 17. Nothing is missing from that file. No replacement test was written, guessed or invented.

## 1. Starting HEAD

d05fd6021227d618ea2617c38357e99a5b9df877
branch: recovery/phase-2.7-restored-baseline

Unchanged throughout. Zero commits created.

## 2. Working-tree state

| Item | State |
| --- | --- |
| Tracked files modified | 20 — the formatting reconciliation only |
| Untracked added | releases/ · four report files |
| .prettierignore | untouched (verified: empty diff) |
| gates.sh / deploy-prod.sh | untouched |
| composer.lock / package-lock.json | untouched |
| Pint / Prettier versions | unchanged (Pint pinned v1.29.3) |
| Commits · pushes · merges · rebases · resets | 0 |

## 3. Exact formatting files changed

21 files were formatted; 20 are tracked (tmp-ally/csp-check.mjs is gitignored).

Backend — Pint, 9 files:

app/Domains/Tickets/Events/TicketStatusChanged.php
tests/Feature/Notifications/DailyDigestCommandTest.php
tests/Feature/Notifications/DailyDigestTest.php
tests/Feature/Notifications/DigestMigrationTest.php
tests/Feature/Notifications/NotificationAuthorizationTest.php
tests/Feature/Notifications/NotificationDispatcherTest.php
tests/Feature/Notifications/NotificationTriggerTest.php
tests/Feature/Notifications/SlaDetectionTest.php
tests/Feature/Verification/SeedE2eFixturesTest.php

Frontend — Prettier, 12 files:

e2e/specs/announcements.spec.ts
e2e/specs/auth.spec.ts
e2e/specs/notifications.spec.ts
src/features/announcements/api/announcementsApi.ts
src/features/announcements/components/AnnouncementCard.tsx
src/features/announcements/components/AnnouncementForm.test.tsx
src/features/announcements/components/AnnouncementForm.tsx
src/features/announcements/pages/AnnouncementManagementPage.tsx
src/features/auth/guards/GuestRoute.test.tsx
src/features/notifications/components/NotificationMenu.test.tsx
src/features/notifications/lib/presentation.test.ts
tmp-ally/csp-check.mjs

Only these paths were passed to the formatters. No whole-tree run was made, and no unrelated file was touched — confirmed by git status showing exactly 20 modified tracked files.

No formatter proposed a non-formatting or ambiguous change, so the stop-and-report condition was never triggered.

### 3.1 tmp-ally/csp-check.mjs — reported separately, as instructed

.prettierignore was not modified. The existing project configuration does not establish that this file should be ignored: .prettierignore contains only dist, coverage, node_modules, package-lock.json. The file is gitignored (/frontend/tmp-ally/ in .gitignore) but prettier --check . still inspects it.

It was formatted because it was one of the 12 files reported as failing and therefore within Action A's scope. The configuration question remains open and is listed in §20 — a file git is told to ignore is still able to fail a quality gate.

## 4. Before/after hashes

Full SHA-256 records were taken before any formatter ran, and again afterwards. All 21 files changed; none was left untouched, and nothing outside the list moved.

Backend (SHA-256, before → after):

| File | Before | After |
| --- | --- | --- |
| TicketStatusChanged.php | 8d6a4030…75a3 | ded20c74…113d |
| DailyDigestCommandTest.php | eb6d1abb…4dde | 203a888e…6413 |
| DailyDigestTest.php | e37618e9…900b | a0d8d056…07f3 |
| DigestMigrationTest.php | f2d68c6c…d95d | (recorded) |
| NotificationAuthorizationTest.php | aea6ff5b…7891 | (recorded) |
| NotificationDispatcherTest.php | 795c47e8…48ef | (recorded) |
| NotificationTriggerTest.php | 8be11247…22b7 | (recorded) |
| SlaDetectionTest.php | 12569feb…7f34 | (recorded) |
| SeedE2eFixturesTest.php | 86c5174b…406a | (recorded) |

Frontend (SHA-256, before → after):

| File | Before | After |
| --- | --- | --- |
| e2e/specs/announcements.spec.ts | d702daa7…eef5 | 5158ea62…7db5 |
| e2e/specs/auth.spec.ts | 74b3f46d…a085 | 1e052ec1…ca68 |
| e2e/specs/notifications.spec.ts | bdb7646c…6b14 | 8ab4d4c8…6e73 |
| announcementsApi.ts | cb97f129…c127 | (recorded) |
| AnnouncementCard.tsx | 3705e433…f59a | (recorded) |
| AnnouncementForm.test.tsx | ca4ebd6c…100e | (recorded) |
| AnnouncementForm.tsx | ff6872d3…912f | (recorded) |
| AnnouncementManagementPage.tsx | ce5bc890…4b19 | (recorded) |
| GuestRoute.test.tsx | f4b93930…1e07 | (recorded) |
| NotificationMenu.test.tsx | d69a0f4c…1d74 | (recorded) |
| presentation.test.ts | 7b16e0b4…e5bf | (recorded) |
| tmp-ally/csp-check.mjs | 1609fa11…7086 | (recorded) |

Complete 21-line pre/post hash manifests, plus byte-exact pre-format copies of every file, are held in the session evidence directory (pre-pint.sha, post-pint.sha, pre-prettier.sha, post-prettier.sha, before/).

Verified: pint changed 9/9 · prettier changed 12/12.

## 5. Formatting diffs

Total: 20 files changed, 87 insertions(+), 47 deletions(-).

### 5.1 Backend — one fixer class throughout

Every backend diff is fully_qualified_strict_types (plus one class_definition): hoist a use import, shorten the inline fully-qualified name.

--- a/backend/tests/Feature/Notifications/DailyDigestCommandTest.php
+++ b/backend/tests/Feature/Notifications/DailyDigestCommandTest.php
@@ -12,6 +12,7 @@
 use Carbon\CarbonImmutable;
+use Illuminate\Support\Facades\Artisan;
 use Illuminate\Support\Facades\Mail;
@@ -40,7 +41,7 @@
-    return Illuminate\Support\Facades\Artisan::call('notifications:send-digest', ['--date' => '2026-09-07']);
+    return Artisan::call('notifications:send-digest', ['--date' => '2026-09-07']);

--- a/backend/tests/Feature/Notifications/NotificationTriggerTest.php
+++ b/backend/tests/Feature/Notifications/NotificationTriggerTest.php
+use App\Models\User;
+use Illuminate\Support\Collection;
-function inboxOf(App\Models\User $user): Illuminate\Support\Collection
+function inboxOf(User $user): Collection

--- a/backend/app/Domains/Tickets/Events/TicketStatusChanged.php
+++ b/backend/app/Domains/Tickets/Events/TicketStatusChanged.php
+use App\Domains\Tickets\Services\TicketLifecycle;
- * Raised by {@see \App\Domains\Tickets\Services\TicketLifecycle} on every
+ * Raised by {@see TicketLifecycle} on every

The only non-test file, TicketStatusChanged.php, changed inside a docblock.

### 5.2 Frontend — line rewrapping only

--- a/frontend/src/features/auth/guards/GuestRoute.test.tsx
+++ b/frontend/src/features/auth/guards/GuestRoute.test.tsx
-function renderGuard({
-  authenticated,
-  state,
-}: {
-  authenticated: boolean
-  state?: unknown
-}) {
+function renderGuard({ authenticated, state }: { authenticated: boolean; state?: unknown }) {

--- a/frontend/e2e/specs/announcements.spec.ts
+++ b/frontend/e2e/specs/announcements.spec.ts
-    await expect(
-      page.getByRole('listitem').filter({ hasText: title }).first(),
-    ).toContainText('Published')
+    await expect(page.getByRole('listitem').filter({ hasText: title }).first()).toContainText(
+      'Published',
+    )

--- a/frontend/src/features/notifications/lib/presentation.test.ts
+++ b/frontend/src/features/notifications/lib/presentation.test.ts
-import { notificationIcon, notificationTone, notificationTypeLabel, safeActionPath } from './presentation'
+import {
+  notificationIcon,
+  notificationTone,
+  notificationTypeLabel,
+  safeActionPath,
+} from './presentation'

## 6. Confirmation that no logic or test behaviour changed

### 6.1 Frontend — proven mechanically

Each of the 12 files was compared against its pre-format copy after stripping all whitespace, commas and semicolons:

PUNCTUATION-ONLY  e2e/specs/announcements.spec.ts
PUNCTUATION-ONLY  e2e/specs/auth.spec.ts
PUNCTUATION-ONLY  e2e/specs/notifications.spec.ts
PUNCTUATION-ONLY  src/features/announcements/api/announcementsApi.ts
PUNCTUATION-ONLY  src/features/announcements/components/AnnouncementCard.tsx
PUNCTUATION-ONLY  src/features/announcements/components/AnnouncementForm.test.tsx
PUNCTUATION-ONLY  src/features/announcements/components/AnnouncementForm.tsx
PUNCTUATION-ONLY  src/features/announcements/pages/AnnouncementManagementPage.tsx
PUNCTUATION-ONLY  src/features/auth/guards/GuestRoute.test.tsx
PUNCTUATION-ONLY  src/features/notifications/components/NotificationMenu.test.tsx
PUNCTUATION-ONLY  src/features/notifications/lib/presentation.test.ts
PUNCTUATION-ONLY  tmp-ally/csp-check.mjs

All 12 identical under that normalisation. No identifier, literal, operator, call or argument was added, removed or reordered — only line breaks, indentation, trailing commas and type-literal separators.

### 6.2 Backend — proven by inspection and behaviour

All 9 diffs are the single fixer class shown in §5.1. Both forms resolve to the identical class. Independent corroboration:

| Check | Result |
| --- | --- |
| PHPStan level 6 | [OK] No errors — a wrong or unresolvable import fails here |
| Pest test total | 943 before, 943 after — unchanged |
| Pest assertions | 3,704 before, 3,704 after — unchanged |
| Pest exit | 0 |

### 6.3 Explicit negative confirmations

No assertion was changed. No timeout was changed. No test was deleted, skipped, weakened or renamed. No import was added for a functional reason — every added import is the counterpart of an inline FQCN the formatter shortened on the same line. No application behaviour, configuration, migration, dependency or lockfile was modified. F-5 and `app.test.tsx` were not touched.

## 7. Missing DailyDigestCommandTest test — forensic result

with the material qualification that there is nothing to recover: the evidence shows no test was ever lost from this file.

Per the brief, because this is a D: no replacement test was written, no guess was made about what a missing test did, and the file's test content was left unchanged.

### 7.1 The decisive artifact

The original `Write` tool call that created the file during WP-2.7e survives in the preserved transcript:

| Source | ~/.claude/projects/c--Users-admin-Desktop-SccITTicketSys/<br>0c8043a1-62b8-4ea1-bda4-6bc288c04193.jsonl, line 14395 |
| --- | --- |
| Tool | Write (tooluse id `toolu01NbP4etbsJt2aU7H6iHUa2r`) |
| Target | …\backend\tests\Feature\Notifications\DailyDigestCommandTest.php |
| Session mtime | 2026-09-11 |
| it() declarations in the payload | 16 |
| Final test in the payload | it('reports what it did', …) — identical to today's 16th |

The payload's import block matches today's file, and the body ends on the same final test. The file as originally written contained 16 tests.

### 7.2 Complete evidence sweep — every source named in the brief

| Source | Searched | Result |
| --- | --- | --- |
| Preserved Claude transcripts | all 34 .jsonl | 16 distinct it() names; no 17th exists anywhere |
| Recovery archives | SccITTicketSys_FORENSIC_GAPS/ | Only DebugTest.php + ProbeTest.php scratch files — neither is this file |
| Docker / build-cache | sccit/app:prod-2df17db | No `tests/Feature/Notifications/` directory — the image predates WP-2.7a entirely |
| Git objects | git log --all, rev-list --objects | File exists only at 1debc58 (the restoration); Phase 2.7 commits destroyed |
| Dangling git objects | all 5 dangling blobs scanned | None contains digest-test content |
| Reports | projectreports/ | WP-2.7e implementation report §10 is the sole source of the "17" |
| Existing test references | measured run | DailyDigestCommandTest: 16 passed (26 assertions) |

Six independent sources say 16. One report says 17.

### 7.3 Conclusion

The "17" in the WP-2.7e implementation report is a documentation miscount. The file is structurally complete (257 lines, ending on a syntactically complete test), and the primary artifact that created it contains 16.

### 7.4 What remains genuinely unresolved

The full-suite figure of 945 recorded on 2026-09-07/08/11 still cannot be reconciled against today's 943, and DailyDigestCommandTest is now eliminated as its cause.

The 2026-09-11 deploy was piped through | tail -60 — the halted-gate report states this itself — so no complete list of the 945 test names survives in any transcript, report or archive. Of the 125 names that are recorded in that transcript, all 125 are present today.

The two-test difference is evidenced as real but unattributable, and on present evidence is unlikely to ever be attributable. No candidate was manufactured to close it.

### 7.5 A correction this artifact forces

The same Write payload also lacks `use …Artisan;` and also carries the inline FQCN. So the recovery did not corrupt these files — it faithfully reproduced the pre-Pint transcript content. What went missing was the pint pass applied between writing the file and committing it.

This supersedes my earlier characterisation ("the reconstruction inlined imports"), and is both better-evidenced and more benign: no file content was mangled.

## 8. Rollback manifest — forensic result

### 8.1 The decisive artifact

The original creating command survives verbatim:

| Source | 0c8043a1-62b8-4ea1-bda4-6bc288c04193.jsonl, line 15576 |
| --- | --- |
| Tool | Bash (tooluse id `toolu01V4i1AouoaTeWCnBpMUMR6Z`) |
| Description | "Create the release manifest and current pointer" |
| Written | 2026-09-08 (D1 rollback-target creation) |

It is a heredoc writing releases/2df17db/manifest.json, and it includes the complete `reconstructed` block that the 2026-09-08 D1 report had elided as { … }:

"reconstructed": {
  "by": "D1 rollback-target creation, 2026-09-08",
  "why": "this release was deployed on 2026-08-30, before WP-2.7d introduced release tagging, so it had no manifest and no prod-<sha> tag",
  "commit_evidence": "images built 23s and 26s after commit 2df17db; the images carry no commit label",
  "snapshot_caveat": "the recorded snapshot is a later gate-verification snapshot, not a pre-deploy one; it is a valid restore point because production has not changed since it was taken",
  "verification_caveat": "gates and smoke were not recorded for this release and are not claimed"
}

### 8.2 The three interpolated values all re-verify

The original command shell-interpolated $APP_ID, $WEB_ID and $MIG. All three resolve today to exactly the values the D1 report independently records:

| Field | Value | Verified against |
| --- | --- | --- |
| app_id | sha256:de13d793201d…bf08 | ✅ live docker image inspect |
| web_id | sha256:b8bd04e3c427…705b | ✅ live docker image inspect |
| migration_count | 30 | ✅ live prod SELECT count(*) FROM migrations |
| deployed_at | 2026-08-30T04:13:57Z | ✅ image Created = 2026-08-30T04:13:57.694…Z |

A third independent agreement exists: the D1 report notes these same IDs were recorded in backups/prod/20260901T044951Z-gate-verify/manifest.json.

Nothing required invention. Every field is transcribed from the original command or re-verified against live Docker.

### 8.3 Reconstruction status — already applied, per §0.1

Because the preceding authorization directed recovery, the manifest and releases/current were written last turn. Verification that they are faithful:

releases.sh list now reproduces the D1 report's recorded output:

RELEASE     DEPLOYED (UTC)          BRANCH                          MIGR  IMAGES
2df17db     2026-08-30T04:13:57Z    chore/phase-0-tooling-recovery  30    present <- deployed

rollback-prod.sh 2df17db, declined at the prompt exactly as D1 did, reproduces its steps 1–2 byte for byte:

== 1/5  Verify release artifact
  OK    sccit/app:prod-2df17db present
  OK    sccit/web:prod-2df17db present
  OK    manifest: commit 2df17db3d1c761a7cdce0db8d4a0b31e4274e573, deployed 2026-08-30T04:13:57Z

== 2/5  Plan
  current release   2df17db
  rollback target   2df17db
  database          30 migrations applied (live)
                    30 expected by the target release

The final line is the schema-ahead guard reading the manifest. It was silent before recovery and is now armed. The run aborted before step 3; nothing changed.

These two files can be removed on request (§0.1).

### 8.4 One field recovered faithfully but now dangling

pre_deploy_snapshot reads backups/prod/20260901T044951Z-gate-verify. `backups/` no longer exists — destroyed in the workspace loss alongside releases/. The field was preserved verbatim rather than edited, so code rollback is restored but data rollback has no restore point.

## 9. Pint result

PASS   666 files
exit 0

✅ PASS — previously FAIL with 9 style issues.

## 10. Prettier result

> prettier --check .
All matched files use Prettier code style!
exit 0

✅ PASS — previously FAIL across 12 files.

## 11. Pest result (run serially, alone)

Tests:    943 passed (3704 assertions)
Duration: 501.36s
exit 0

✅ PASS, fully green. No failures. The LocationArchiveTest FloorFactory collision flake — which surfaced in the intermediate run and is documented in docs/TESTING.md — did not recur, confirming it as the known intermittent factory collision rather than anything introduced here.

Identical to the pre-formatting measurement: 943 tests, 3,704 assertions.

## 12. PHPStan result

[OK] No errors
exit 0

✅ PASS (Larastan, level 6).

## 13. TypeScript result

npx tsc -b
exit 0

✅ PASS.

## 14. ESLint result

exit 0 — 0 errors, 1 warning
  e2e/specs/a11y.spec.ts:77  Unused eslint-disable directive

✅ PASS. The single warning is the pre-existing WP-2.7d item, unchanged and non-blocking.

## 15. Vitest result

× src/test/app.test.tsx > public routing > renders the landing hero and sections on /   5100ms
Test Files  1 failed | 34 passed (35)
     Tests  1 failed | 312 passed (313)
exit 1

❌ FAIL — F-5 only. One test, overrunning its 5,000 ms timeout by 100 ms.

### Gate tally

| # | Gate | Result |
| --- | --- | --- |
| 1 | Pint | ✅ PASS |
| 2 | PHPStan (L6) | ✅ PASS |
| 3 | Pest | ✅ PASS (943, exit 0) |
| 4 | migration status | ✅ PASS (dev 32, 0 pending) |
| 5 | TypeScript | ✅ PASS |
| 6 | ESLint | ✅ PASS |
| 7 | Prettier | ✅ PASS |
| 8 | Vitest | ❌ FAIL (F-5) |
| 9 | production build | ✅ PASS |

8 of 9 pass. `gates.sh` would exit 1.

E2E and axe were not run — no database-seeding authorization was granted.

## 16. Remaining F-5 status

Unchanged, untouched, and still classified as pre-existing non-blocking technical debt.

src/test/app.test.tsx was not modified in any way. Its timeout was not changed, its assertions were not weakened, it was not skipped or deleted. It remains byte-identical to `c9ab8a4`, the pre-Phase-2.7 baseline.

Behaviour across the four runs in this session:

| Run | Failures |
| --- | --- |
| 1 (pre-format) | 1 — sign-in, 1025 ms |
| 2 (post-format) | 2 — landing hero 5122 ms · sign-in 1030 ms |
| 3 (this run) | 1 — landing hero 5100 ms |

Different tests, different counts, all marginal overruns of 25–122 ms. This confirms the original 2026-09-01 load-dependent characterisation and contradicts the "fails consistently" reading recorded on 2026-09-11.

The contributing factor identified earlier stands and is reported, not acted on: both tests render the whole App tree, whose lazy route imports grew 31 → 45 (+45%) across WP-2.6b and Phase 2.7, while the timeouts were calibrated against the smaller tree.

## 17. Remaining release blockers

| # | Blocker | Severity |
| --- | --- | --- |
| 1 | Working tree is uncommitted (20 modified tracked files). deploy-prod.sh step 1/8 aborts on a dirty tree — before the gates run. Committing is not authorized. | Blocking |
| 2 | F-5 fails the Vitest gate, and the gate has no exception mechanism, so gates.sh exits non-zero. --skip-gates remains the only lever. | Blocking (policy) |
| 3 | Data rollback has no restore point — backups/ destroyed; pre_deploy_snapshot dangles. | High |
| 4 | E2E (44) and axe (28) unverified since the workspace loss. | Medium |
| 5 | 945 → 943 remains unattributable (§7.4). | Low — informational |
| 6 | Rollback never exercised in production (F-2, accepted at WP-2.7d). | Accepted |

Blocker 1 is new and is a direct consequence of doing the authorized formatting without authorization to commit it.

## 18. Production state

| Item | State |
| --- | --- |
| Migrations | 30 — unchanged |
| sccit/app:prod | sha256:de13d793201d… — pre-Phase-2.7, unchanged |
| sccit/web:prod | sha256:b8bd04e3c427… — unchanged |
| prod-d05fd60 tags | 0 — no image built |
| Containers | 7, none recreated |
| Production data / volumes | Untouched |
| Rollback images prod-2df17db | Present, both verified |
| Docker prune / image deletion | None |
| Recovery artifacts | Preserved — nothing deleted |

Migrations 31/32 were not run. The database was not modified. No E2E fixtures were seeded.

## 19. Git state

| Item | State |
| --- | --- |
| HEAD | d05fd6021227d618ea2617c38357e99a5b9df877 — unchanged |
| Branch | recovery/phase-2.7-restored-baseline |
| Commits created | 0 |
| Pushed / merged / rebased / reset | None — origin still ends at c9ab8a4 |
| Modified tracked | 20 (formatting only) |
| Untracked | releases/ · four report files |
| recovery/phase-2.4-2.6-baseline @ c9ab8a4 | Untouched, still on origin |
| main @ 24d46ac | Untouched |

## 20. Exact owner decisions still required

Authorize a commit of the formatting reconciliation? *(blocking — nothing

can deploy from a dirty tree). Scope: the 20 tracked files. `--allow-dirty` is available but warns the release tag will not reproduce the image, which reintroduces exactly the unreproducibility this recovery has been eliminating. Not recommended.*

**Keep or remove the reconstructed releases/2df17db/manifest.json and

releases/current? They were produced under the preceding authorization (§0.1); the evidence supporting them is Classification A — exact**. Keeping them restores the schema-ahead rollback guard.

Accept 943 as the verified baseline? The 945 figure is unreconcilable from

surviving evidence, and DailyDigestCommandTest is eliminated as the cause.

Accept that data rollback has no restore point, or authorize a fresh

production snapshot before any deployment?

Authorize dev-database seeding so E2E (44) and axe (28) can run?

Only then: may deploy-prod.sh --skip-gates run, with **F-5 as the sole

failing gate**?

Non-blocking, reported not acted on:

.prettierignore does not cover frontend/tmp-ally/, so a gitignored file can

fail a quality gate (§3.1). Not modified, as instructed.

The WP-2.7e implementation report's test table should be corrected 17 → 16.

docs/TESTING.md still lacks its F-5 entry — open since 2026-09-05.

## Summary

The reconciliation achieved what it set out to: the tree is now as verifiable as the evidence allows, and no quality control was weakened and no missing evidence invented.

Both formatting gates went from FAIL to PASS, by formatting alone.

Pest is fully green at 943 / 3,704, identical before and after.

The one claimed missing test did not exist — established from the original

Write call, not inferred.

The rollback manifest is recovered exactly, every field re-verified.

8 of 9 gates pass. F-5 is the only failure, which is precisely the clean,

single-issue decision the 2026-09-11 report intended to put in front of you.

Stopped. Nothing deployed, committed, pushed, seeded or pruned. F-5 untouched. Phase 2.8 not started.

Awaiting explicit owner decision.