"PHASE 2.7 FINAL DECISION-PREP CHECK"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-26"

Author:  "Engineering"

Status:  "Read-only · no changes made · no deployment · no migration · no commit · no push · production unchanged at 30 migrations"

A read-only verification performed immediately before the deployment decision. Nothing was modified. No source file, test, script, document, configuration, migration, database, container, image or volume was changed. No commit was created and nothing was pushed.

All thirteen requested items were verified. All thirteen pass.

## 1. The exact 20 tracked formatting-only modifications

Backend — 9 files:

backend/app/Domains/Tickets/Events/TicketStatusChanged.php
backend/tests/Feature/Notifications/DailyDigestCommandTest.php
backend/tests/Feature/Notifications/DailyDigestTest.php
backend/tests/Feature/Notifications/DigestMigrationTest.php
backend/tests/Feature/Notifications/NotificationAuthorizationTest.php
backend/tests/Feature/Notifications/NotificationDispatcherTest.php
backend/tests/Feature/Notifications/NotificationTriggerTest.php
backend/tests/Feature/Notifications/SlaDetectionTest.php
backend/tests/Feature/Verification/SeedE2eFixturesTest.php

Frontend — 11 files:

frontend/e2e/specs/announcements.spec.ts
frontend/e2e/specs/auth.spec.ts
frontend/e2e/specs/notifications.spec.ts
frontend/src/features/announcements/api/announcementsApi.ts
frontend/src/features/announcements/components/AnnouncementCard.tsx
frontend/src/features/announcements/components/AnnouncementForm.test.tsx
frontend/src/features/announcements/components/AnnouncementForm.tsx
frontend/src/features/announcements/pages/AnnouncementManagementPage.tsx
frontend/src/features/auth/guards/GuestRoute.test.tsx
frontend/src/features/notifications/components/NotificationMenu.test.tsx
frontend/src/features/notifications/lib/presentation.test.ts

Count: exactly 20 tracked. A 21st file was formatted, frontend/tmp-ally/csp-check.mjs, which is gitignored and therefore does not appear in the tracked diff.

Total: 20 files changed, 87 insertions(+), 47 deletions(-).

## 2. Confirmation that all 20 are formatting-only

This was re-proven from the preserved pre-format byte copies, not asserted from memory.

### 2.1 Frontend — mechanical proof

Each of the 12 frontend files was compared against its pre-format copy after stripping all whitespace, commas and semicolons:

identical-under-normalization: 12/12,  differing: 0

No identifier, literal, operator, call or argument was added, removed or reordered. Only line breaks, indentation, trailing commas and type-literal separators changed.

### 2.2 Backend — every added line accounted for

Every line the backend diff adds is either a use import or the exact FQCN-shortened counterpart of a line it removes. The complete set of non-import additions is thirteen lines:

* Raised by {@see TicketLifecycle} on every
    return Artisan::call('notifications:send-digest', ['--date' => '2026-09-07']);
    $this->seed(SystemSettingSeeder::class);
    ]))->toThrow(UniqueConstraintViolationException::class, 'notification_digests_unique');
    ]))->toThrow(QueryException::class, 'notification_preferences_channel_check');
        ->toThrow(QueryException::class, 'notification_digests_unique');
        ->getJson('/api/notifications/'.Str::uuid())->getStatusCode();
    app(NotificationPreferences::class)->set(
        NotificationChannel::InApp,
function inboxOf(User $user): Collection
function topicsFor(User $user): array
function ticketWithDeadlines(User $reporter, User $technician, array $deadlines): Ticket
    $manifest = json_decode(app(Kernel::class)->output(), true);

Each is the same statement with a short class name in place of an inline fully-qualified one. Both forms resolve to the identical class.

### 2.3 Independent corroboration

| Check | Result |
| --- | --- |
| PHPStan level 6 | [OK] No errors — a wrong or unresolvable import fails here |
| Pest test total | 943 before and after — unchanged |
| Pest assertions | 3,704 before and after — unchanged |

No assertion, timeout, dataset, test name or application behaviour was changed. No test was deleted, skipped or weakened.

## 3. Current HEAD and branch

HEAD   d05fd6021227d618ea2617c38357e99a5b9df877
branch recovery/phase-2.7-restored-baseline

Commits created: 0 (git rev-list --count d05fd60..HEAD = 0).

## 4. Origin unchanged

24d46ac4654d5870652627800c661a6fa40690bd   HEAD
24d46ac4654d5870652627800c661a6fa40690bd   refs/heads/main
c9ab8a4ccd77e6c2c9a7b235f8af69489a42acd8   refs/heads/recovery/phase-2.4-2.6-baseline
ec20536168dcd10774bb96ce4023a90dec267c1f   refs/tags/v1.0-database-baseline
3b989f576b638238afd173e056e14c4390bbcd55   refs/tags/v1.0-project-specification

✅ The protected recovery baseline `recovery/phase-2.4-2.6-baseline` @ `c9ab8a4` is intact on `origin` and unmodified. main is untouched at 24d46ac.

recovery/phase-2.7-restored-baseline has never been pushed — it exists only locally, as intended.

## 5. Production unchanged

| Item | Verified value |
| --- | --- |
| Migrations | 30 |
| sccit/app:prod | sha256:de13d793201dfaa9a27ce33c36d0cfe628a42660c4955c5c5652ca06e497bf08 |
| sccit/web:prod | sha256:b8bd04e3c42739f947dc2f5fe43dafae10dd6080c725da53af40bb8c80a6705b |
| Containers | 7, all healthy |
| prod-d05fd60 image tags | 0 — no production image was built |

### 5.1 Proof that no container was recreated

sccit_prod_app     Created: 2026-08-30T11:52:58.289795728Z
sccit_prod_queue   Created: 2026-08-30T11:52:58.786291612Z
                   Started: 2026-09-26T15:08:27.169540214Z
                   RestartCount: 9

Both are the original containers created on 2026-08-30. sccit_prod_queue shows a shorter uptime than its siblings, but its creation timestamp is unchanged and its RestartCount is 9 — it is restarting under its own restart policy, which is pre-existing behaviour and not a recreation.

## 6. Recovery artifacts — exact and evidence-backed

| Artifact | State |
| --- | --- |
| releases/2df17db/manifest.json | present · SHA-256 455bca7d304ec292b330e75c4b6a3ff81ebf29f84bbaedeab2ba8be477fa6974 |
| releases/current | 2df17db |

Field-level re-verification against live Docker:

app_id match:        True
web_id match:        True
migration_count:     30
release / commit:    2df17db  2df17db3d1c7
verification:        {'gates': 'not recorded', 'smoke': 'not recorded'}
pre_deploy_snapshot: backups/prod/20260901T044951Z-gate-verify

The verification block honestly reads `not recorded` rather than passed — this release predates the quality gates, and no verification it never underwent is claimed.

### 6.1 Precisely what these artifacts protect

They give `rollback-prod.sh` a resolvable target. Without the manifest the

script falls to its "no manifest — rolling back the images only" branch.

They re-arm the schema-ahead guard. This is the substantive protection.

The guard is conditional on the manifest supplying migration_count:

if [ -n "$TARGET_MIGRATIONS" ] && [ "$LIVE_MIGRATIONS" -gt "$TARGET_MIGRATIONS" ]; then
       warn "the live schema is AHEAD of the target release by …"

Without it, rolling a 30-migration image back against a 32-migration database would proceed with no warning at all. With it restored, the plan step now prints 30 expected by the target release.

They restore the rollback hint in `deploy-prod.sh`. On smoke-test failure

the script prints a concrete rollback command only when releases/current supplies a previous release; otherwise it prints nothing.

## 7. The referenced data-rollback snapshot no longer exists

backups/prod/20260901T044951Z-gate-verify   → No such file or directory
backups                                      → No such file or directory

Confirmed absent. The entire backups/ directory was destroyed in the 2026-09-14 workspace loss, alongside releases/.

The manifest field was recovered verbatim rather than edited, so it now points at a restore point that is gone.

Consequence: code rollback is restored; data rollback has no restore point. rollback-prod.sh can retag and recreate containers, but restore.sh --stack prod <snapshot> has nothing to restore from. This matters only if a future deployment's migrations must be undone.

## 8. F-5 is the only failing gate, and app.test.tsx is untouched

| Check | Result |
| --- | --- |
| Appears in git diff? | No — 0 occurrences |
| Identical to c9ab8a4 (pre-Phase-2.7 baseline)? | YES |
| SHA-256 | fe6849fb68d0a4f444f2171a6390d5eb5e2de72cfbbb63a6f3c0d65ab40bf613 |

The file was not modified in any way. Its timeout was not changed, its assertions were not weakened, it was not skipped or deleted.

F-5 is the only failing automated gate; the other eight pass (§C, §D).

## 9. E2E and axe have not been executed

| Evidence | State |
| --- | --- |
| frontend/e2e/.artifacts/fixtures.json | ABSENT |
| frontend/e2e/.artifacts/ | absent |
| frontend/playwright-report/ | absent |
| frontend/test-results/ | absent |
| frontend/e2e/a11y-baseline.json | unchanged since 2026-08-31 22:07:50 |
| baseline in git diff | 0 — untouched |

Neither suite was run, because both require seeding fixtures into the development database and that authorization was not granted. The fixture manifest destroyed in the workspace loss also makes --no-seed unavailable.

## 10. Migrations 31 and 32 have not been applied

Production's three most recently applied migrations:

2026_08_29_100010_create_work_support_requests
2026_08_29_100000_add_uuid_to_qr_scan_logs
2026_08_28_100030_add_maintenance_indexes

The newest is dated 2026-08-29. The two pending migrations — 2026_09_05_100000_add_dedupe_key_to_notifications (31) and 2026_09_07_100000_add_digest_channel_and_digest_log (32) — are absent from production, confirmed by content rather than by count alone.

Production remains at 30; development at 32 with 0 pending.

## 11. No production database, data or volume was modified

All four production volumes are present and intact:

sccit_prod_pgdata        created 2026-07-06T20:24:51Z
sccit_prod_redisdata
sccit_prod_storage
sccit_prod_mailpitdata

sccit_prod_pgdata was created on 2026-07-06 — months before this session — and has never been removed or recreated. No Docker resource was pruned, and no image or volume was deleted.

## 12. The 943 / 3,704 result is reproducible

Run serially, alone, against the current tree:

Tests:    943 passed (3704 assertions)
Duration: 486.94s
exit 0

Zero failures. This is the third time this exact figure has been produced on this tree:

| Run | Context | Result |
| --- | --- | --- |
| 1 | pre-formatting | 943 passed · 3,704 assertions · exit 0 |
| 2 | post-formatting | 942 passed · 1 failed · 3,699 assertions — LocationArchiveTest flake |
| 3 | post-formatting | 943 passed · 3,704 assertions · exit 0 |
| 4 | this check | 943 passed · 3,704 assertions · exit 0 |

Run 2's single failure was the documented FloorFactory floor_number collision in LocationArchiveTest, listed in docs/TESTING.md under "Known pre-existing flakes" and classified at the WP-2.7e closure as item C, pre-existing non-blocking technical debt. It passes in isolation (7 passed, 41 assertions) and did not recur in runs 3 or 4. It also accounts exactly for the 5-assertion swing between 3,704 and 3,699.

The formatting reconciliation changed neither the test count nor the assertion count.

## 13. Could anything since the last report have changed these facts?

No. Verified by hash rather than by recollection:

NO DRIFT — all 21 files byte-identical to the post-format record

Every action taken after the Controlled Reconciliation Report was read-only: pint --test and prettier --check (check modes, never --write), git inspections, docker inspect / docker image inspect / docker volume inspect, psql SELECT statements, transcript reads, and the Pest run in §12.

The only writes in the entire session were the authorized formatting reconciliation, the evidence-backed recovery of releases/, and the report files in projectreports/.

Commit the 20 formatting-only files? (blocking — see §B) Scope: the 20

tracked files on recovery/phase-2.7-restored-baseline, no push.

Retain `releases/2df17db/manifest.json` and `releases/current`?

Classification A — exact recovery; retaining them keeps the schema-ahead guard armed.

Accept 943 as the verified baseline? The previously reported 945 cannot be

reconciled from surviving evidence, and DailyDigestCommandTest has been eliminated as its cause.

Accept that data rollback has no restore point, or authorize a fresh

production snapshot before any deployment?

Authorize development-database seeding so E2E (44 tests) and axe (28

checks) can be run?

Only then: may deploy-prod.sh --skip-gates run, with F-5 as the sole

failing gate?

| # | Blocker | Severity |
| --- | --- | --- |
| 1 | Uncommitted working tree (20 files). deploy-prod.sh step 1/8 aborts on a dirty tree, before the gates run. --allow-dirty exists but warns the release tag will not reproduce the image — not recommended. | Blocking |
| 2 | F-5 fails the Vitest gate, and the gate has no exception mechanism, so gates.sh exits non-zero. --skip-gates remains the only lever. | Blocking (policy) |
| 3 | No data-rollback restore point — backups/ destroyed; pre_deploy_snapshot dangles. | High |
| 4 | E2E and axe unverified since the workspace loss. | Medium |
| 5 | 945 → 943 remains unattributable. | Low — informational |
| 6 | Rollback never exercised in production (F-2, accepted at WP-2.7d sign-off). | Accepted |

| Gate | Result |
| --- | --- |
| Pint | ✅ PASS — 666 files, exit 0 |
| PHPStan (Larastan L6) | ✅ PASS — [OK] No errors |
| Pest | ✅ PASS — 943 passed, 3,704 assertions, exit 0 |
| Migration status | ✅ PASS — dev 32 applied, 0 pending |
| TypeScript (tsc -b) | ✅ PASS — exit 0 |
| ESLint | ✅ PASS — 0 errors, 1 known warning |
| Prettier | ✅ PASS — all matched files conform |
| Production build | ✅ PASS |

8 of 9 gates green.

The single ESLint warning is the pre-existing WP-2.7d item at e2e/specs/a11y.spec.ts:77 (unused eslint-disable directive) — unchanged and non-blocking.

Vitest — F-5 only.

× src/test/app.test.tsx > public routing > renders the landing hero and sections on /   5100ms
Test Files  1 failed | 34 passed (35)
     Tests  1 failed | 312 passed (313)

One test, overrunning its 5,000 ms timeout by roughly 100 ms.

Behaviour across the four Vitest runs in this session:

| Run | Failures | Margin |
| --- | --- | --- |
| 1 | 1 — sign-in | 25 ms |
| 2 | 2 — landing hero · sign-in | 122 ms · 30 ms |
| 3 | 1 — landing hero | 100 ms |

Different tests, different counts, all marginal. This confirms the original 2026-09-01 load-dependent characterisation and contradicts the "fails consistently" reading recorded on 2026-09-11.

A contributing factor was identified and is reported, not acted on: both tests render the entire App tree, whose lazy route imports grew 31 → 45 (+45%) across WP-2.6b and Phase 2.7, while the timeouts were calibrated against the smaller tree.

UNTOUCHED AND VERIFIED.

| Item | State |
| --- | --- |
| Migrations | 30 — unchanged; 31/32 absent by content |
| Images | de13d793201d / b8bd04e3c427 — unchanged |
| Containers | 7, original containers from 2026-08-30, none recreated |
| Volumes | All 4 present; pgdata created 2026-07-06, never recreated |
| Production data | Not read, not written, not deleted |
| Images built | 0 |
| Docker prune / deletion | None |
| Recovery artifacts | Preserved — nothing deleted |

No deployment, no migration, no seeding, no --skip-gates.

| Artifact | Classification | State |
| --- | --- | --- |
| releases/2df17db/manifest.json | A — exact | Present, every field re-verified against live Docker |
| releases/current | A — exact | 2df17db |
| sccit/app:prod-2df17db | — | Present, ID verified |
| sccit/web:prod-2df17db | — | Present, ID verified |
| Schema-ahead guard | — | ✅ Armed — was silent before recovery |
| pre_deploy_snapshot target | C — permanently lost | backups/ destroyed |
| E2E fixture manifest | C — absent | Blocks E2E/axe without seeding |

Code rollback: restored and verified. Data rollback: no restore point.

If decision 1 is approved:

Commit the 20 formatting-only files to

recovery/phase-2.7-restored-baseline. No push.

Re-run sh scripts/gates.sh against the now-clean tree to confirm on the

record that F-5 is the lone failing gate.

Return for decision 6 with that result.

Nothing beyond step 1 proceeds without further authorization. In particular: no production image will be built, no migration run, no snapshot taken and no deployment attempted until the remaining decisions are given.

If decision 1 is declined, the release cannot proceed by the scripted path at all, since deploy-prod.sh refuses a dirty tree; the only alternative is --allow-dirty, which produces an unreproducible release tag and is not recommended.

## Summary

Thirteen checks requested; thirteen verified, all passing. The tree is formatting-clean, the backend suite is reproducibly green at 943 / 3,704, production is provably untouched, the rollback guard is restored and armed, and F-5 remains the single failing gate — untouched, and byte-identical to the pre-Phase-2.7 baseline.

One blocking item is procedural rather than technical: the working tree is uncommitted, and the deployment script refuses to run against it.

Read-only check. No changes were made. Awaiting explicit owner authorization.