"PHASE 2.7 RECONCILIATION FOLLOW-UP REPORT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-26"

Author:  "Engineering"

Status:  "No deployment · no migration · no commit · no push · production unchanged at migration 30"

All three authorized tasks were carried out. Nothing was deployed, committed or pushed, and production is untouched.

## 1. Current HEAD

| Item | Value |
| --- | --- |
| HEAD | d05fd6021227d618ea2617c38357e99a5b9df877 — unchanged |
| Branch | recovery/phase-2.7-restored-baseline |
| Commits created | 0 |
| Working tree | 20 modified tracked files (the formatting reconciliation), uncommitted |
| New untracked | releases/ (recovered manifest) · this report |
| Production | 30 migrations, image de13d793201d, 7 containers, untouched |
| Development | 32 migrations, 0 pending |

HEAD did not move, because committing was not authorized. Section 9 explains why that is now the single blocking item.

## 2. Formatting changes

### 2.1 Pre-formatting record

All 21 affected files were hashed (SHA-256) and byte-copied before any formatter ran. Full pre/post hash tables are held in the session evidence directory.

### 2.2 What was run

# only the identified files were passed — no whole-tree run
docker compose exec -T app  ./vendor/bin/pint  <9 paths>
docker compose exec -T node npx prettier --write <12 paths>

Pint: FIXED 9 files, 9 style issues fixed. Prettier: 12 files rewritten.

### 2.3 Files changed — 21 total (20 tracked, 1 gitignored)

Backend (Pint, 9):

app/Domains/Tickets/Events/TicketStatusChanged.php
tests/Feature/Notifications/DailyDigestCommandTest.php
tests/Feature/Notifications/DailyDigestTest.php
tests/Feature/Notifications/DigestMigrationTest.php
tests/Feature/Notifications/NotificationAuthorizationTest.php
tests/Feature/Notifications/NotificationDispatcherTest.php
tests/Feature/Notifications/NotificationTriggerTest.php
tests/Feature/Notifications/SlaDetectionTest.php
tests/Feature/Verification/SeedE2eFixturesTest.php

Frontend (Prettier, 12):

e2e/specs/announcements.spec.ts
e2e/specs/auth.spec.ts
e2e/specs/notifications.spec.ts
src/features/announcements/api/announcementsApi.ts
src/features/announcements/components/AnnouncementCard.tsx
src/features/announcements/components/AnnouncementForm.test.tsx
src/features/announcements/components/AnnouncementForm.tsx
src/features/announcements/pages/AnnouncementManagementPage.tsx
src/features/auth/guards/GuestRoute.test.tsx
src/features/notifications/components/NotificationMenu.test.tsx
src/features/notifications/lib/presentation.test.ts
tmp-ally/csp-check.mjs            (gitignored — hence 20 tracked, not 21)

Total diff: 20 files changed, 87 insertions(+), 47 deletions(-). git status shows exactly 20 modified tracked files and nothing else.

### 2.4 Confirmation that the changes are formatting-only

Frontend — proven mechanically. Each file was compared with its pre-format copy after stripping all whitespace, commas and semicolons. All 12 are identical under that normalisation, so Prettier changed only line breaks, indentation, trailing commas and type-literal separators. No identifier, literal, operator or call was added, removed or reordered.

Backend — proven by inspection and by behaviour. All 9 diffs are a single fixer class, fully_qualified_strict_types (plus one class_definition): a use import is hoisted to the header and the inline fully-qualified name is shortened. Example:

+use Illuminate\Support\Facades\Artisan;
-    return Illuminate\Support\Facades\Artisan::call('notifications:send-digest', …);
+    return Artisan::call('notifications:send-digest', …);

Both forms resolve to the identical class. Corroborating evidence:

PHPStan level 6 — `[OK] No errors`. An unresolvable or wrong import would

fail here.

The test count did not move: 943 before, 943 after.

No assertion, timeout, dataset or test name was touched. No test was deleted,

skipped or weakened. No application logic was changed.

## 3. Missing DailyDigestCommandTest test — recovery result

### CLASSIFICATION: D — NOT RECOVERED, because there was nothing to recover

The premise is disproven by primary evidence. No test is missing from this file.

### 3.1 The decisive artifact

The original `Write` tool call that created the file during WP-2.7e survives in the 2026-09-11 session transcript (0c8043a1-62b8-4ea1-bda4-6bc288c04193.jsonl, line 14395):

tool name: Write
file_path: …\backend\tests\Feature\Notifications\DailyDigestCommandTest.php

That entry carries the complete file body. It contains 16 `it()` declarations, and it ends on:

it('reports what it did', function (): void {
    …
        ->expectsOutputToContain('Daily digest for 2026-09-07')
        ->assertExitCode(0);
});

— the same 16th and final test the file holds today.

### 3.2 Corroboration

| Evidence source | Result |
| --- | --- |
| Original Write call (primary artifact) | 16 tests |
| All 34 transcripts, distinct it() names for this file | 16 — no 17th name exists anywhere |
| File on disk | 16 tests, structurally complete, 257 lines |
| Measured run | DailyDigestCommandTest: 16 passed (26 assertions) |
| WP-2.7e implementation report §10 | claims 17 |

Five independent lines of evidence say 16. One report says 17.

Conclusion: the "17" in the WP-2.7e implementation report is a documentation miscount. No test was lost from this file, and none was invented to restore a count.

### 3.3 What this does not resolve

The full-suite figure of 945 recorded on 2026-09-07/08/11 still cannot be reconciled against today's 943, and DailyDigestCommandTest is not the source of the difference. The 2026-09-11 deploy output was piped through | tail -60 — the halted-gate report says so itself — so no complete list of the 945 names survives anywhere. Of the 125 test names that are recorded in that transcript, all 125 are present today.

The two-test discrepancy is therefore evidenced as real but unattributable. I did not manufacture a candidate to close it.

### 3.4 A correction to my previous report

The same artifact corrects my earlier diagnosis of the Pint failures. The original Write content also lacks use …Artisan; and also carries the inline FQCN. So the recovery did not corrupt these files — it faithfully reproduced the pre-Pint transcript content. What was lost was the pint pass that had been applied between writing the file and committing it.

That is a better-evidenced and more benign mechanism than "reconstruction inlined imports", and it is the correct account.

## 4. Deployment manifest recovery result

### CLASSIFICATION: A — EXACT RECOVERY

### 4.1 The decisive artifact

The original creating command survives verbatim in the same transcript (line 15576) — a Bash heredoc that wrote the manifest, including the complete reconstructed block that the 2026-09-08 D1 report had elided as { … }.

Three values in that command were shell-interpolated ($APP_ID, $WEB_ID, $MIG). All three resolve today to exactly the values the D1 report records:

| Field | Manifest value | Verified live |
| --- | --- | --- |
| app_id | sha256:de13d793201d…bf08 | ✅ identical |
| web_id | sha256:b8bd04e3c427…705b | ✅ identical |
| migration_count | 30 | ✅ prod = 30 |
| deployed_at | 2026-08-30T04:13:57Z | ✅ = image Created 2026-08-30T04:13:57.694…Z |

Nothing was invented. Every field is either transcribed from the original command or independently re-verified against live Docker.

### 4.2 Restored

releases/2df17db/manifest.json     (10 top-level keys, valid JSON,
                                    reconstructed block with all 5 sub-fields)
releases/current                →  2df17db

scripts/releases.sh list now reproduces the D1 report's recorded output exactly:

RELEASE     DEPLOYED (UTC)          BRANCH                          MIGR  IMAGES
2df17db     2026-08-30T04:13:57Z    chore/phase-0-tooling-recovery  30    present <- deployed

rollback-prod.sh 2df17db, declined at the prompt exactly as the D1 report did, now reproduces its steps 1–2 byte for byte:

== 1/5  Verify release artifact
  OK    sccit/app:prod-2df17db present
  OK    sccit/web:prod-2df17db present
  OK    manifest: commit 2df17db3d1c761a7cdce0db8d4a0b31e4274e573, deployed 2026-08-30T04:13:57Z

== 2/5  Plan
  current release   2df17db
  rollback target   2df17db
  database          30 migrations applied (live)
                    30 expected by the target release

The line 30 expected by the target release is the schema-ahead guard reading the manifest. It was silent before this recovery and is now armed. The run aborted before step 3; nothing was changed.

### 4.3 One field that is honest but now dangling

pre_deploy_snapshot reads backups/prod/20260901T044951Z-gate-verify.

`backups/` no longer exists — the whole directory was destroyed in the workspace loss, along with releases/. The manifest was recovered exactly as written, so the field is preserved verbatim rather than edited, but it now points at a restore point that is gone.

Consequence: code rollback is restored; data rollback is not. rollback-prod.sh can retag and recreate containers, but restore.sh --stack prod <snapshot> has no snapshot to restore. This matters only if a future deployment's migrations must be undone.

## 5. Exact verification results

Run serially at the reconciled tree, nothing else competing.

| # | Gate | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Pint | ✅ PASS | PASS 666 files, exit 0 — was FAIL (9 issues) |
| 2 | PHPStan (L6) | ✅ PASS | [OK] No errors |
| 3 | Pest | ❌ FAIL | 1 failed, 942 passed (3,699 assertions), exit 2 |
| 4 | migration status | ✅ PASS | dev 32 applied, 0 pending |
| 5 | TypeScript | ✅ PASS | tsc -b, exit 0 |
| 6 | ESLint | ✅ PASS | 0 errors, 1 known warning (a11y.spec.ts:77) |
| 7 | Prettier | ✅ PASS | All matched files use Prettier code style — was FAIL (12 files) |
| 8 | Vitest | ❌ FAIL | 2 failed, 311 passed (313), exit 1 |
| 9 | production build | ✅ PASS | built in 6.14s |

Gate tally: 7 passed, 2 failed (gates.sh would exit 2).

E2E and axe remain UNRUN, as instructed. They still require seeding the development database, which is not authorized, and the fixture manifest destroyed in the workspace loss makes --no-seed unavailable.

## 6. Remaining failures

Both remaining failures are documented, client-classified, pre-existing technical debt. Neither is a regression, and neither was introduced by this reconciliation.

### 6.1 Pest — LocationArchiveTest factory collision

Tests: 1 failed, 942 passed (3,699 assertions)
  at tests/Feature/Locations/LocationArchiveTest.php:80

Re-run alone, as docs/TESTING.md directs:

Tests: 7 passed (41 assertions)

This is the FloorFactory random floor_number collision on the (building_id, floor_number) unique index — listed in docs/TESTING.md under "Known pre-existing flakes", and classified item C, "pre-existing non-blocking technical debt" at the WP-2.7e closure. It is a Phase 2.4/2.5 artifact.

It also explains the assertion delta: 3,704 when that test passes, 3,699 when it aborts — a 5-assertion swing. The test total is 943 in both runs, before and after formatting.

### 6.2 Vitest — F-5

× renders the landing hero and sections on /   5122ms   (5000ms timeout)
× renders the sign-in entry on /sign-in        1030ms   (1000ms default)
Tests  2 failed | 311 passed (313)

Both overruns are marginal — 122 ms and 30 ms. This is WP-2.7d's F-5, classified item A at the WP-2.7e closure, and forbidden from being fixed.

Across the three runs in this session it has failed once, then twice, at different tests each time — confirming the original load-dependent characterisation rather than the "fails consistently" reading of 2026-09-11.

### 6.3 What changed

|  | 2026-09-11 | Previous report | Now |
| --- | --- | --- | --- |
| Failures | 2 | 3 | 2 |
| Pint | pass | fail | ✅ pass |
| Prettier | pass | fail | ✅ pass |
| Pest | fail (contention, unexplained) | pass | fail (known flake) |
| Vitest | fail (F-5) | fail (F-5) | fail (F-5) |
| Unexplained failures | 1 | 2 | 0 |

Every remaining failure is now a named, pre-classified debt item. That was not true in either previous report.

## 7. Is the recovered tree now reproducibly verified?

Substantially yes, with one residual gap.

Restored:

Both formatting gates pass, so the tree now matches the standard the

2026-09-11 evidence package described.

PHPStan, TypeScript, ESLint, the build and the migration gate all pass.

The backend test total is stable at 943 across runs, before and after

formatting — the reconciliation demonstrably changed no behaviour.

Every failure is attributable to a named pre-existing debt item.

Residual gap:

The 945 → 943 difference is real, evidenced and unattributed.

DailyDigestCommandTest has been eliminated as the cause. The complete 945-name list does not survive in any transcript, report or archive, so the difference is very likely not recoverable by any available evidence.

E2E (44 tests) and axe (28 checks) are unverified at this tree and have been

since the workspace loss.

So: reproducibly verified against every gate that can currently be run, with two named blind spots.

## 8. Is rollback protection restored?

Code rollback: yes. Data rollback: no.

| Component | State |
| --- | --- |
| sccit/app:prod-2df17db | ✅ present, ID verified |
| sccit/web:prod-2df17db | ✅ present, ID verified |
| releases/2df17db/manifest.json | ✅ recovered exactly |
| releases/current | ✅ 2df17db |
| releases.sh list | ✅ resolves, matches the D1 record |
| rollback-prod.sh manifest read | ✅ resolves commit + timestamp |
| Schema-ahead guard | ✅ armed — was silent before |
| deploy-prod.sh rollback hint on smoke failure | ✅ will now print a concrete command |
| pre_deploy_snapshot target | ❌ gone — backups/ destroyed |
| Rollback ever exercised in production | ❌ still never (F-2, accepted at WP-2.7d) |

The specific hazard flagged in my previous report — a 30-migration image rolled back against a 32-migration database without warning — is closed. The guard now reads 30 expected by the target release and will fire.

What is not closed: if a future deployment's migrations need undoing, there is no production snapshot to restore from.

## 9. Is Phase 2.7 ready for a final release decision?

Yes — the evidence is now clean. But deployment is mechanically blocked by one thing: the working tree is uncommitted.

deploy-prod.sh step 1 of 8:

DIRTY="$(git … status --porcelain --untracked-files=no)"
if [ -n "$DIRTY" ]; then
    … die "working tree has uncommitted tracked changes. A release tag names a commit,
           so an image built from a dirty tree cannot be rebuilt from that name."

There are 20 modified tracked files and committing was not authorized, so a deployment attempt today would abort at preflight, before the gates even run.

Two ways forward, both the owner's call:

Authorize the commit (recommended). The formatting reconciliation becomes a

named commit, the tree is clean, the release tag is reproducible, and the gate then fails only on the two accepted debt items.

`--allow-dirty` — permitted by the script but it warns *"the release tag

will not reproduce this image". This reintroduces exactly the unreproducibility the recovery has spent this long eliminating. Not recommended.*

On the substance, the position is materially stronger than at either previous report: zero unexplained failures, both formatting gates green, rollback metadata restored and its guard armed.

## 10. Remaining owner decisions

Authorize a commit of the formatting reconciliation? *(blocking — nothing

can deploy until the tree is clean)* Suggested scope: the 20 tracked files, plus releases/ if it should be tracked rather than remain machine-local as .gitignore currently specifies.

Accept 943 as the verified baseline? The 945 figure cannot be reconciled

from surviving evidence, and DailyDigestCommandTest is excluded as the cause.

Accept that data rollback has no restore point, or authorize taking a fresh

production snapshot before deploying so restore.sh has a target?

Authorize dev-database seeding so E2E (44) and axe (28) can be run? They

have been unverified since the workspace loss.

Only then: may deploy-prod.sh --skip-gates run, with the two accepted

debt items as the sole failures?

A sixth, non-blocking item: the WP-2.7e report's test-count table should be corrected from 17 to 16, and docs/TESTING.md still lacks its F-5 entry.

Not GREEN, because the gate still cannot pass, the tree is uncommitted, and two named debt items remain.

Not RED, because nothing is broken, nothing is unexplained, and every failure is a pre-classified, pre-existing item.

The difference from the last report is that there are now zero unknowns.

## Appendix — State at close

| Item | State |
| --- | --- |
| HEAD | d05fd60 — unchanged, 0 commits created |
| Tracked files modified | 20 (formatting only) |
| Pushed | No — origin still ends at c9ab8a4 |
| sccit/app:prod | de13d793201d — pre-Phase-2.7, unchanged |
| prod-d05fd60 tags | 0 — no image built |
| Production migrations | 30 — unchanged |
| Production containers | 7, none recreated |
| Docker prune / image deletion | None |
| Recovery artifacts | Preserved — nothing deleted |
| Migrations run | 0 |
| --skip-gates used | No |
| Tests deleted / skipped / weakened | 0 |
| Application logic changed | None |

Nothing was deployed. No migration was run. No production data, volume, container or image was modified or deleted. No Docker resource was pruned. No commit was created and nothing was pushed. Phase 2.8 was not started.

Awaiting explicit owner decision.