"ACTION — FINAL PRE-DEPLOYMENT VALIDATION REPORT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-27"

Author:  "Engineering"

Status:  "No deployment · no production change · no migration · no commit · no push · production unchanged at 30 migrations"

## Headline

Accessibility passed completely: 28/28, baseline unchanged.

The E2E suite could not run at all — not because tests failed, but because a recovered harness file is incomplete. frontend/e2e/fixtures/app.ts is missing three exports that its own specs import, so Playwright fails at module load and zero of the 44 E2E tests executed.

This is a newly discovered recovery gap, not a regression and not caused by any authorized action. It is the same pre/post-edit split that produced the Pint drift, and only running the suite could have exposed it.

## 1. Git state before / after

|  | Before | After |
| --- | --- | --- |
| HEAD | d05fd6021227d618ea2617c38357e99a5b9df877 | identical |
| Branch | recovery/phase-2.7-restored-baseline | identical |
| Commits created | 0 | 0 |
| Tracked files modified | 20 | 20 |
| Diffstat | 87 insertions(+), 47 deletions(-) | identical |

Source drift check: `NO DRIFT — 21/21 byte-identical` to the recorded post-format hashes. app.test.tsx remains fe6849fb68d0a4f4….

New untracked directories (test output, not source):

frontend/e2e/.artifacts/      regenerated fixture manifest (980 bytes)
frontend/test-results/        Playwright output directory — empty

Neither is covered by .gitignore — reported in §11, not changed.

## 2. Production state before / after

| Item | Before | After |
| --- | --- | --- |
| Migrations | 30 | 30 |
| sccit/app:prod | sha256:de13d793201dfaa9a27ce33c36d0cfe628a42660c4955c5c5652ca06e497bf08 | identical |
| sccit/web:prod | sha256:b8bd04e3c42739f947dc2f5fe43dafae10dd6080c725da53af40bb8c80a6705b | identical |
| Containers | 7 running | 7 running |
| sccit_prod_app created | 2026-08-30T11:52:58.289795728Z | identical |
| Volumes | pgdata, redisdata, storage, mailpitdata | all 4 present |
| Images built | 0 | 0 |

Production was never contacted for writes. Only two read-only queries were issued against it — SELECT count(*) FROM migrations and image/container inspection.

## 3. Development database state before / after

| Table | Before | After |
| --- | --- | --- |
| users | 32 | 32 |
| tickets | 75 | 75 |
| assets | 13 | 13 |
| buildings | 4 | 4 |
| maintenance_records | 17 | 17 |
| notifications | 1,273 | 1,273 |
| announcements | 31 | 31 |
| qr_codes | 26 | 26 |
| Migrations | 32 | 32 |

Every row count is unchanged. sccit:e2e-fixtures is idempotent — it reconciles the deterministic fixture accounts and equipment in place rather than inserting duplicates. No migration was run and no table was truncated.

### Safety confirmations taken before seeding

| Check | Result |
| --- | --- |
| Target environment | APP_ENV=local |
| Target database | school_it_service_management on host `postgres` (dev) |
| Production host targeted? | No — postgres_prod never addressed |
| e2e.sh stack selection | stack_select dev (line 39) |
| Seeder production guard | Present — refuses under APP_ENV=production (line 76) |

## 4. Exact E2E result

== Seeding deterministic fixtures (dev)
  OK    frontend/e2e/.artifacts/fixtures.json
  OK    target http://localhost:8080 is up

== Playwright (e2e)
SyntaxError: The requested module '../fixtures/app' does not provide an export named 'apiJson'
SyntaxError: The requested module '../fixtures/app' does not provide an export named 'apiLogin'

E2E_EXIT=1

| Metric | Value |
| --- | --- |
| Passed | 0 |
| Failed | 0 |
| Skipped | 0 |
| Executed | 0 of 44 |
| Exit code | 1 |
| Failure stage | Module load — before any test ran |

No test failed. No test ran. Collection aborted.

### 4.1 Root cause

frontend/e2e/fixtures/app.ts provides 8 exports:

EMAIL_LABEL  PASSWORD_LABEL  apiFetch  apiStatus  goto  settle  signIn  signOut

Its specs import three symbols that do not exist:

| Spec | Missing imports |
| --- | --- |
| announcements.spec.ts | apiJson, apiLogin |
| notifications.spec.ts | apiLogin, json |

The e2e project's testMatch is /specs\/(auth|qr-workflow|notifications|announcements)\.spec\.ts/, so these two broken specs take the whole project down with them. auth.spec.ts and qr-workflow.spec.ts import only existing symbols and would otherwise load.

### 4.2 This is a recovery artifact, not a regression

| Evidence | Finding |
| --- | --- |
| File date | Sep 21 01:38 — the restoration timestamp, untouched since |
| In the 20 formatted files? | No — fixtures/app.ts was never formatted |
| Source drift check | 21/21 unchanged; this file was not among them |
| Transcript 0c8043a1 line 938 | `Edit` on …/e2e/fixtures/app.ts adding apiLogin, json |
| Transcript 0c8043a1 line 988 | `Edit` on the same file adding apiLogin |
| Transcript 0c8043a1 line 1144 | Content carrying all three: apiJson, apiLogin, json |

The file was extended by `Edit` operations during WP-2.7b/2.7c. The restoration recovered the pre-edit version of fixtures/app.ts while recovering the post-edit versions of the specs that consume it.

This is precisely the same failure mode as the Pint drift — the recovery reproduced an earlier state of a file whose later modifications were not captured. It was invisible until the suite was actually run.

### 4.3 Recoverability — Classification B, STRONG RECOVERY

All three missing exports are present verbatim in transcript 0c8043a1, with full bodies and signatures:

export async function apiLogin(page: Page, role: Role): Promise<void> { … }
export async function apiJson<T>(page: Page, path: string, method = 'GET', body?: unknown): P…
export function json<T>(response: { status: number; body: string }): T { … }

Classified B (strong) rather than A (exact) because they arrive as Edit payloads rather than a single whole-file Write. Line 1144 appears to carry the complete post-edit file and may support an exact recovery; that can be confirmed if repair is authorized.

No repair was made — modifying test infrastructure is not authorized.

## 5. Exact axe / accessibility result

28 passed (10.6m)
A11Y_EXIT=0

| Metric | Value |
| --- | --- |
| Passed | 28 |
| Failed | 0 |
| Skipped | 0 |
| Exit code | 0 |
| Duration | 10.6 minutes (single worker) |
| Baseline | `a11y-baseline.json` unchanged — 0 modifications |

Coverage spanned public surfaces (/, /sign-in, /register, /forgot-password), administrator, technician and teacher surfaces, and the notification panel in its open state.

This reproduces the 2026-09-08 sign-off figure of "28 passed, baseline unchanged" exactly — the first time that has been independently confirmed on the restored tree.

a11y.spec.ts imports only goto and signIn, both of which exist, which is why it was unaffected by the harness gap.

## 6. Raw artifact / report locations

| Artifact | Location |
| --- | --- |
| E2E run log | …/scratchpad/e2e.log |
| axe run log | …/scratchpad/a11y.log |
| Vitest (F-5) log | …/scratchpad/v5.log |
| Fixture manifest | frontend/e2e/.artifacts/fixtures.json (980 bytes, regenerated) |
| Playwright output | frontend/test-results/ (empty — no failure traces written) |
| Pre/post format hashes | …/scratchpad/{pre,post}-{pint,prettier}.sha |
| Pre-format byte copies | …/scratchpad/before/ |

Scratchpad root: C:\Users\admin\AppData\Local\Temp\claude\c--Users-admin-Desktop-SccITTicketSys\318e42c8-8655-4c09-9201-5cbaf3d9af3b\scratchpad

Note: the destroyed fixture manifest proved regenerable, not lost — the seeder rebuilt it. It was never irrecoverable evidence, only an absent build output.

## 7. F-5 result and diagnosis

`src/test/app.test.tsx` was not modified. SHA-256 remains fe6849fb68d0a4f444f2171a6390d5eb5e2de72cfbbb63a6f3c0d65ab40bf613, byte-identical to c9ab8a4. No timeout changed, no assertion weakened, no test skipped.

### 7.1 Under full-suite load

× renders the landing hero and sections on /   5008ms   (5000 ms timeout)
× renders the sign-in entry on /sign-in        1021ms   (1000 ms default)
Test Files  1 failed | 34 passed (35)
     Tests  2 failed | 311 passed (313)
Duration 16.74s (transform 68.62s, setup 13.44s, import 75.25s, environment 49.52s)

Margins: 8 ms and 21 ms.

### 7.2 In isolation — the decisive measurement

✓ renders the landing hero and sections on /   1568ms
✓ renders the sign-in entry on /sign-in         654ms
✓ renders a 404 for an unknown route            336ms
Test Files  1 passed (1)   Tests  3 passed (3)
Duration 5.62s (transform 3.46s, setup 111ms, import 2.15s, environment 626ms)

All three pass, using 31% and 65% of their respective timeout budgets.

### 7.3 Diagnosis

| Question | Answer |
| --- | --- |
| Exact failure | Timeout waiting for the <h1> / sign-in heading to resolve |
| Timing | 5008 ms vs 5000 ms · 1021 ms vs 1000 ms |
| Deterministic or intermittent? | Intermittent — proven |
| Isolated behaviour | Passes comfortably, 1568 ms / 654 ms |
| Mechanism | Module transform cost: 3.46 s isolated → 68.62 s under load, ≈ 20× |
| Route / lazy-loading factor | Both tests render the whole App tree; its lazy route imports grew 31 → 45 (+45%) across WP-2.6b and Phase 2.7, while the timeouts were calibrated against the smaller tree |
| Product defect? | No — the application renders correctly; only the harness exceeds its budget under concurrent load |

### 7.4 Run-to-run variance across this session

| Run | Failures | Margins |
| --- | --- | --- |
| 1 — pre-format | 1 (sign-in) | 25 ms |
| 2 — post-format | 2 (landing, sign-in) | 122 ms · 30 ms |
| 3 — post-format | 1 (landing) | 100 ms |
| 4 — this run | 2 (landing, sign-in) | 8 ms · 21 ms |
| 5 — isolated | 0 | passes at 31% / 65% of budget |

Different tests fail on different runs, all by tiny margins, and both pass alone. F-5 is conclusively intermittent and load-dependent. The 8 ms margin in run 4 is the sharpest evidence yet.

No fix was applied; none is authorized.

## 8. Did any unexpected drift occur?

Yes — one, and it is significant.

The E2E harness gap (§4). frontend/e2e/fixtures/app.ts is an incomplete recovery. This was not previously known: earlier reports recorded E2E as "unverified because seeding was not authorized". The true position is worse — the suite could not have run even with seeding. Authorizing this validation is what exposed it.

No other drift. All 21 previously formatted files are byte-identical to their recorded hashes; HEAD, branch, commit count and the tracked-file set are unchanged; production is bit-for-bit identical.

## 9. Was any source / test / config / migration / Docker / production resource changed?

No.

| Category | Changed? |
| --- | --- |
| Application source | No |
| Tests | No — including app.test.tsx and both broken specs |
| Test harness (fixtures/app.ts) | No — diagnosed only |
| Configuration | No — .prettierignore, .gitignore, playwright config untouched |
| Migrations | No — none created, none run |
| Docker images | No — 0 built, 0 deleted, 0 pruned |
| Docker volumes | No — all preserved |
| Docker containers | No — none recreated |
| Production database | No — read-only queries only |
| Git | No — 0 commits, 0 pushes, 0 merges, 0 rebases |
| Documentation | No |
| Recovery artifacts | No — releases/ intact and unmodified |

Authorized writes that did occur, all confined to the development environment:

Development fixture reconciliation via sccit:e2e-fixtures — idempotent, all

row counts unchanged (§3).

frontend/e2e/.artifacts/fixtures.json regenerated (build output).

frontend/test-results/ created, empty (Playwright output directory).

This report.

## 10. Updated blocker list

| # | Blocker | Severity | Change |
| --- | --- | --- | --- |
| 1 | Uncommitted working tree (20 files) — deploy-prod.sh aborts at step 1/8 | Blocking | unchanged |
| 2 | F-5 fails the Vitest gate; no gate exception mechanism exists | Blocking (policy) | unchanged — now proven intermittent |
| 3 | E2E harness incomplete — fixtures/app.ts missing 3 exports; 0/44 tests can run | High | ⬆ NEW / escalated from "unverified" |
| 4 | No data-rollback restore point — backups/ destroyed | High | unchanged |
| 5 | 945 → 943 unattributable | Low — informational | unchanged |
| 6 | Rollback never exercised in production (F-2) | Accepted | unchanged |
| — | ~~axe unverified~~ | — | ✅ CLEARED — 28/28 |

Blocker 3 replaces the previous "E2E unverified" item and is materially worse than it was understood to be: this is a repair, not merely a run.

## 11. Verified / observed / unresolved / not tested

### VERIFIED — measured directly this session

axe: 28/28 passed, exit 0, baseline unchanged.

Production at 30 migrations, image IDs, container creation timestamps and

all 4 volumes identical before and after.

Development database unchanged — all 8 sampled row counts identical.

No source drift — 21/21 files byte-identical.

F-5 passes in isolation (3/3) and fails only under load.

Git unchanged — HEAD d05fd60, 0 commits.

`sccit:e2e-fixtures` exists and is idempotent, with a production guard.

The fixture manifest is regenerable — not permanently lost.

### OBSERVED — seen and diagnosed, not yet acted on

fixtures/app.ts is missing apiJson, apiLogin, json.

Those three exist verbatim in transcript 0c8043a1 (Classification B).

F-5's transform cost is ~20× higher under load (3.46 s → 68.62 s).

App.tsx lazy route imports grew 31 → 45 (+45%) since the baseline.

frontend/e2e/.artifacts/ and frontend/test-results/ are not gitignored.

### UNRESOLVED

945 → 943 remains unattributable; no complete name list survives.

Whether an exact (A) rather than strong (B) recovery of fixtures/app.ts

is possible — line 1144 may support it; unconfirmed.

No production data-rollback restore point exists.

### NOT TESTED

All 44 E2E tests — could not execute (§4).

auth.spec.ts and qr-workflow.spec.ts individually — they import only

existing symbols and would likely load, but were not run in isolation because the authorization was for the suite as defined.

The smoke project against production — deliberately not run; it targets

:8081 and no production interaction was authorized.

Any production behaviour whatsoever.

## 12. Explicit confirmation — production migrations

Production remains at exactly 30 migrations.

Verified before and after this validation. The most recent applied migration is 2026_08_29_100010_create_work_support_requests. Migrations 31 (2026_09_05_100000_add_dedupe_key_to_notifications) and 32 (2026_09_07_100000_add_digest_channel_and_digest_log) are not present in production — confirmed by content, not merely by count.

No migration was run against any environment during this validation.

## Owner decisions now required

Authorize repair of `frontend/e2e/fixtures/app.ts` by restoring the three

missing exports from transcript evidence? This is test-harness recovery, not a test change: the specs are unmodified and already expect these symbols. Without it the 44 E2E tests can never run.

Confirm whether exact (A) recovery should be attempted first from line

1144 before falling back to the strong (B) Edit-payload reconstruction.

Commit the 20 formatting-only files? Still blocking deployment.

Remaining prior decisions stand: data-rollback snapshot, and finally

--skip-gates.

## Summary

The accessibility suite is fully green at 28/28 with an unchanged baseline — a real gain, and the first independent confirmation of that figure on the restored tree.

The E2E suite is blocked by an incomplete recovered file, discovered only because this validation was authorized. It is a harness defect with a clear, evidence-backed repair path, and it does not touch application code.

F-5 is now conclusively characterised: it passes in isolation and fails only under load, by margins as small as 8 ms, driven by a ~20× transform-cost increase against a route tree that grew 45%.

Production is untouched and verified at 30 migrations.

Stopped. No commit, no production snapshot, no production build, no migration, no deployment, no `--skip-gates`. Awaiting explicit owner authorization.