"ACTION — OWNER DECISION AND F-5 DISPOSITION REPORT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-27"

Author:  "Engineering"

Status:  "Read-only · no commit · no push · no deployment · no migration · production unchanged at 30 migrations"

Evidence legend: FACT (measured this session) · DIRECT EVIDENCE (preserved artifact or captured output) · INFERENCE (reasoned, unproven) · UNKNOWN (no evidence either way).

## 1. Executive outcome

Two things changed in this checkpoint, and one of them is a correction to my own earlier work.

F-5's failure mechanism is now measured rather than inferred. A monitored

run of the unmodified suite captured sccit_node at 1025% CPU of the 1200% available, concurrent with the same two tests failing by 101 ms and 22 ms.

I must withdraw a claim made in two previous reports. The statement that

F-5 showed "transform cost 3.46 s isolated vs 68.62 s under load, ≈20×" was arithmetically invalid — it compared one file's transform against the cumulative transform of all 35 files. §2.3 sets out the correction. There is no evidence of 20× per-file transform inflation.

F-5's classification is unchanged at B, but it now rests on measured evidence rather than on a faulty comparison.

Nothing was modified. No commit, no deployment, no migration.

## 2. F-5 investigation

### 2.1 Identity — FACT

| Item | Value |
| --- | --- |
| File | frontend/src/test/app.test.tsx |
| Current SHA-256 | fe6849fb68d0a4f444f2171a6390d5eb5e2de72cfbbb63a6f3c0d65ab40bf613 |
| Baseline SHA-256 @ c9ab8a4 | fe6849fb68d0a4f444f2171a6390d5eb5e2de72cfbbb63a6f3c0d65ab40bf613 |
| Byte-identical to baseline | YES |
| In the working-tree diff | No |
| Timeouts declared in the file | two explicit { timeout: 5000 }; the sign-in assertion uses testing-library's 1000 ms default |

### 2.2 Configuration inspected — FACT (nothing modified)

| Item | Value |
| --- | --- |
| vite.config.ts → test | environment: 'jsdom', globals: true, setupFiles: './src/test/setup.ts', css: true, include: ['src/**/*.{test,spec}.{ts,tsx}'] |
| src/test/setup.ts | one line: import '@testing-library/jest-dom' |
| Pool / worker / concurrency config | NONE PRESENT — Vitest defaults apply (parallel file execution across worker threads) |
| Container CPUs | 12 |
| Vitest test files | 35 |
| App.tsx lazy route imports | 45 |
| Versions | vitest 4.1.9 · vite 8.1.0 · react 19.2.7 · jsdom 29.1.1 · @testing-library/react 16.3.2 |

A hypothesis tested and REJECTED. css: true with the Tailwind 4 plugin was a plausible cost driver. It is not implicated: CSS is imported only in `main.tsx` (index.css, two @fontsource-variable sheets). The failing tests import App from @/App directly, so `index.css` and Tailwind are not in their module graph. — FACT, recorded because a rejected hypothesis is evidence too.

### 2.3 CORRECTION to my earlier reports

Two prior reports stated F-5 showed a "~20× transform cost increase under load." That claim is withdrawn.

Full-suite run, as reported by Vitest:

Duration 16.74s (transform 68.62s, setup 13.44s, import 75.25s,
                 tests 25.03s, environment 49.52s)

Wall-clock duration is 16.74 s, yet transform + import + environment total 193.39 s. A sequential timeline cannot contain 193 s inside 16.74 s. Therefore those figures are cumulative across parallel workers, not wall time. — FACT

Like-for-like:

| Measure | Value |
| --- | --- |
| Aggregate transform, 35 files | 68.62 s |
| Average per file | ≈1.96 s |
| app.test.tsx transform, isolated | 3.46 s |
| Ratio to average | ≈1.8× — a heavy file, consistent with 45 lazy routes |

There is no 20× per-file inflation. The earlier figure compared one file against all thirty-five. This correction does not change the classification, but it removes a false basis for it, and it is stated here rather than quietly dropped.

### 2.4 Behaviour — DIRECT EVIDENCE across five runs

| Run | Context | Failures | Margins |
| --- | --- | --- | --- |
| 1 | full suite | 1 (sign-in, 1025 ms) | 25 ms |
| 2 | full suite | 2 (5122 ms · 1030 ms) | 122 ms · 30 ms |
| 3 | full suite | 1 (landing, 5100 ms) | 100 ms |
| 4 | full suite | 2 (5008 ms · 1021 ms) | 8 ms · 21 ms |
| 5 | full suite, CPU-monitored | 2 (5101 ms · 1022 ms) | 101 ms · 22 ms |
| — | isolated | 0 — 3/3 PASS | 1568 ms / 654 ms / 336 ms |

Isolated, the two tests consume 31% and 65% of their budgets. Under the full suite they exceed them by single- to low-triple-digit milliseconds, and which test fails varies between runs.

### 2.5 The new measurement — DIRECT EVIDENCE

Run 5 executed the existing suite exactly as-is (npm run test, no flags, no config change) while sampling container CPU:

sample1: sccit_node  149.11%     sample7:  sccit_node  913.19%
sample2: sccit_node  573.13%     sample8:  sccit_node   82.32%
sample3: sccit_node  336.82%     sample9:  sccit_node   13.95%
sample4: sccit_node  889.62%     sample10: sccit_node   13.29%
sample5: sccit_node  883.58%     sample11: sccit_node   12.78%
sample6: sccit_node 1025.01%     sample12: sccit_node   14.08%

With 12 CPUs, full saturation is 1200%. The run sustained 880–1025% (73–85% of total capacity) through its active window, and produced the same two failures at 5101 ms and 1022 ms. — FACT

Contributing load in the same container, not created by the test run: a persistent Vite dev server (npm run dev) with server.watch.usePolling: true, interval: 300, measured at 13–15% CPU at idle (samples 9–12 above). — FACT

### 2.6 What is established, and what is not

FACT

The file is byte-identical to its pre-Phase-2.7 baseline.

It passes 3/3 in isolation, well inside budget.

It fails intermittently under the full suite, by small and varying margins.

Different tests fail on different runs.

Vitest runs 35 files in parallel with no pool configuration on a 12-CPU container.

CPU reaches 1025%/1200% during the failing window.

A polling dev server shares the container.

App.tsx grew 31 → 45 lazy imports since the baseline, while the timeouts did not change.

INFERENCE (not proven)

That CPU saturation is the cause of the timeouts. The correlation is measured

and the mechanism is coherent — wall-clock timeouts against a saturated host — but causation was not isolated, because doing so would require varying worker count or concurrency, which this authorization forbids.

UNKNOWN

Whether the failure would persist on an unsaturated host.

Whether any single factor (worker count, the dev server, jsdom, the 45-route graph) dominates.

Whether this ever reproduced on any machine other than this one.

## 3. F-5 classification

Not A. A root cause is not proven. The saturation evidence is correlational; no controlled variation was performed, and none is authorized.

Not C. The evidence is well beyond insufficient: the mechanism is measured (1025% CPU), the behaviour is characterised across five runs plus an isolated control, the file is proven unmodified, and one candidate mechanism (css: true / Tailwind) has been positively excluded.

What B means for the release: F-5 is an environmental test-harness limitation, not an application defect — the same assertions pass in isolation against the same application code. It nevertheless fails the Vitest gate, and the gate has no exception mechanism, so it remains a blocker.

Not fixed. Timeout unchanged. Assertions unchanged. No retry, no skip, no mock, no configuration change.

## 4. The three unidentified historical tests

### Bounded new-evidence check — FACT

| Source | Result |
| --- | --- |
| Transcripts modified since 2026-09-27 00:00 | only 318e42c8… — this session's own |
| Surviving task outputs containing an [e2e] listing | none outside this session |
| New Playwright HTML report / trace / screenshot | none |

No new evidence exists.

No title, no spec attribution, no body survives for any of the three. They were not reconstructed, not guessed, not inferred, and the six recovered tests are not treated as substitutes for them.

## 5. The six exactly recovered tests — recorded, UNAPPLIED

Source confirmed unchanged: ce6b7d59-bc84-4c5b-972f-b0baa8f6fc1d.jsonl, line 2091, Bash tool_use, python - <<'PY' heredoc, 2026-09-05T01:24:24.823Z.

Preserved at …_FORENSIC_E2E_RECOVERY\evidence\auth-F4-F1-tests-ce6b7d59-2091.txt (5,077 bytes, SHA-256 d9a2428d36335d478f48a2dda061871c1f400863f8c1443d14e8123b1a5e00c9).

| # | Test title | Block |
| --- | --- | --- |
| 1 | returns to the protected route that asked for authentication | F-1 post-authentication destination |
| 2 | a deep protected route cannot be reached without authenticating first | F-1 |
| 3 | signing in without an intended destination lands on the workspace | F-1 |
| 4 | My submissions is the technician surface, refused to the other roles | F-4 work-support and QR administration boundaries |
| 5 | Support requests is the administrator surface, refused to the other roles | F-4 |
| 6 | QR label management is administrator-only (FR-QR-007, DD-38) | F-4 |

All six verified present in the preserved evidence, with complete bodies and doc comments. — DIRECT EVIDENCE

Application status: NOT APPLIED. auth.spec.ts remains at a88271dd96c5e950…, and a search for all six titles in it returns 0 matches. — FACT

## 6. The F-4 matrix addition — recorded SEPARATELY, UNAPPLIED

This is a distinct artifact from the six tests above and is not combined with them.

| Item | Value |
| --- | --- |
| Source | ce6b7d59…jsonl line 2087, Bash python heredoc |
| Timestamp | 2026-09-05T01:24:00.175Z — 24 seconds before the six-test addition |
| Size | 2,504 characters |
| Operations | 4 s.replace() |
| New test declarations | 0 |
| Preserved at | …\evidence\auth-F4-matrix-ce6b7d59-2087.txt |

Affected test block: the parameterized authorization boundaries › a {role} gets exactly the API surface their role allows (3 discovered tests, one per role). It adds rows to the data matrix those tests iterate; it does not add a discovered test.

Intended coverage — endpoint rows added across roles:

/api/admin/work-support-requests   (administrator 200 · technician 403 · teacher 403)
/api/technician/submissions        (administrator 200 · technician 200 · teacher …)

plus the manifest import. Together with the three F-4 page tests in §5, this is the WP-2.7d F-4 closure — endpoint checks in the matrix, page boundaries asserted separately.

### Completeness assessment — A, with one caveat stated

Full source preserved verbatim. — DIRECT EVIDENCE

All 4 anchor strings verified PRESENT in the current `auth.spec.ts` (lengths 64, 193, 113, 127), so the patch is exactly applicable. — FACT

Caveat: unlike the sibling patches, this one carries 0 `assert` guards. A non-matching anchor would silently no-op rather than fail loudly. Anchors verify today, so this is a handling requirement if it is ever applied — not a defect in the evidence.

Classification: A — EXACT. NOT APPLIED.

## 7. Baseline definition — 35 vs 41 vs 44

Stated as three distinct baselines. Not resolved automatically.

|  | Definition | Count | Status |
| --- | --- | --- | --- |
| BASELINE A | Current verified executable suite | 35 | FACT — executed 35/35 green, exit 0; inventory verified twice, byte-identical listings |
| BASELINE B | Current + the six exactly recovered, currently unapplied tests | expected 41 | INFERENCE — 41 is an expectation, not a measurement. The six are not applied and have never been executed against the current application |
| BASELINE C | Historical state at the 2026-09-06/08 runs | 44 | DIRECT EVIDENCE for the count (44 passed (32.2m), 44 passed (29.1m)); 3 tests remain UNKNOWN |

Explicitly not claimed:

41 is NOT historically equivalent to 44. 41 + 3 unknown = 44 arithmetically, but the three are unidentified, so equivalence cannot be asserted.

The six recovered tests do NOT explain all historical coverage. They account for six of nine.

The remaining three are NOT declared unnecessary. Their content is UNKNOWN; no judgement about their value is possible.

Contradiction left open, not reconciled: the six recovered tests were added at 2026-09-05T01:24, yet runs on 2026-09-06 at 02:19 and 02:51 report 34, rising to 35 at 03:24. If the six were present from 2026-09-05, a count of 34–35 on 2026-09-06 is not obviously consistent with a later 44. UNKNOWN — I cannot reconcile this from surviving evidence and will not invent an explanation.

## 8. Git state — FACT

| Item | Value |
| --- | --- |
| HEAD | d05fd6021227d618ea2617c38357e99a5b9df877 |
| Branch | recovery/phase-2.7-restored-baseline |
| Upstream | none — never pushed |
| Commits created | 0 |
| Staged | 0 |
| Merge / rebase / cherry-pick | none |
| Modified tracked | 21 (3 class A · 18 class B) |
| Untracked | 20 |

Note on the untracked count: the previous report recorded 18. It is now 20, and the delta is exactly the two files of that report itself (…Final-Recovery-Reconciliation-Checkpoint-Report.md / .docx). No other untracked entry appeared. — FACT, stated because the number changed.

Nothing was committed, staged, cleaned, reset or reverted. The 18 untracked artifacts were not removed.

## 9. Production state — FACT, frozen

| Item | Value |
| --- | --- |
| Migrations | 30 |
| sccit/app:prod | sha256:de13d793201dfaa9a27ce33c36d0cfe628a42660c4955c5c5652ca06e497bf08 |
| sccit/web:prod | sha256:b8bd04e3c42739f947dc2f5fe43dafae10dd6080c725da53af40bb8c80a6705b |
| Containers | 7; sccit_prod_app created 2026-08-30T11:52:58Z |
| Volumes | 4, all preserved |
| prod-d05fd60 images | 0 |

No rebuild, no recreation, no restart, no migration, no seed, no DB write, no deployment. --skip-gates not used and not recommended.

### Development database — FACT

Unchanged by this action. users 32 · assets 13 · buildings 4 · maintenance_records 17 · qr_codes 26 · tickets 87 · notifications 1,505 · announcements 45 · migrations 32. The three elevated tables reflect the earlier authorized E2E runs creating records, not this checkpoint. Not reset, not cleaned, not reseeded, not dumped.

## 10. Remaining blockers

| # | Blocker | Class | Blocking |
| --- | --- | --- | --- |
| 1 | F-5 — fails the Vitest gate; gate has no exception mechanism | B | Yes |
| 2 | Uncommitted 21-file tree — deploy-prod.sh aborts at step 1/8 | — | Yes |
| 3 | No production data-rollback restore point (backups/ destroyed) | — | High risk |
| 4 | 3 historical tests unidentified | D | No |
| 5 | 6 recovered tests unapplied | A | No |
| 6 | F-4 matrix addition unapplied | A | No |
| 7 | Two generated directories not gitignored | — | No |

## 11. Decisions requiring explicit project-owner authorization

F-5 disposition. Given classification B, the options are: (a) accept as

documented environmental technical debt and decide the gate question separately; (b) authorize a controlled diagnostic that varies concurrency for measurement only, which would move it toward A; (c) authorize a remedy. No recommendation to bypass the gate is made.

Apply the six exactly recovered tests to auth.spec.ts?

Apply the F-4 matrix addition (ce6b7d59:2087) — separately from #2?

Adopt which baseline — A (35, measured) or, after #2, B (expected 41)?

Accept the three as permanently unrecoverable (D)?

Commit the 21 modified files?

`.gitignore` the two generated directories?

Production snapshot plan before any deployment.

Per §9 of the authorization, deployment is not in scope and would additionally require authorized release contents, a clean Git state, documented F-5 disposition, a documented E2E baseline, and backup/migration/rollback/smoke plans.

## 12. Exact commands executed

All read-only except the single authorized test execution.

git rev-parse HEAD / --abbrev-ref HEAD / rev-list --count
git status --porcelain / --short
git diff --cached --name-only        (0 staged)
git diff --name-only -- <paths>
git show c9ab8a4:frontend/src/test/app.test.tsx | sha256sum
sha256sum <files>       stat -c %s / %y
sed -n / grep / find    (read-only inspection)

docker compose exec -T node sh -lc "cd /app && npm run test"      [existing suite, unmodified, no flags]
docker stats --no-stream                                           [read-only, 12 samples]
docker compose exec -T node sh -lc "... npx playwright test --project=e2e --list"   [inventory only]
docker compose exec -T node sh -lc "node -p ...package.json version"  [read-only]
docker compose -p sccit_prod ... psql -tAc 'SELECT count(*) FROM migrations'  [read-only]
docker image inspect / docker inspect / docker volume ls           [read-only]
python   (transcript forensics + anchor verification, scratchpad/evidence only)

## 13. Files inspected (not modified)

frontend/src/test/app.test.tsx        frontend/vite.config.ts
frontend/src/test/setup.ts            frontend/src/App.tsx
frontend/src/main.tsx                 frontend/src/index.css
frontend/package.json                 frontend/e2e/specs/auth.spec.ts
frontend/e2e/fixtures/app.ts          frontend/e2e/specs/notifications.spec.ts
ce6b7d59-…jsonl lines 2087, 2091      (preserved transcript evidence)

## 14. Confirmation that nothing was modified — FACT

| Check | Result |
| --- | --- |
| app.test.tsx | fe6849fb… — unchanged |
| auth.spec.ts | a88271dd… — unchanged |
| vite.config.ts | 0 modifications |
| src/test/setup.ts | 0 modifications |
| package.json | 0 modifications |
| Commits / staged | 0 / 0 |
| Modified tracked | 21 — unchanged |
| Production migrations | 30 — unchanged |

No commit, stage, push, merge, rebase or reset. No deployment, image build, migration or seed. No application source, test, spec, fixture or configuration modified. F-5 untouched. The six recovered tests not applied; the F-4 matrix not applied; the three unknown tests not reconstructed. No timeout, retry, mock, skip, worker count or concurrency setting changed. No dependency installed or updated. .gitignore, .prettierignore, gates.sh and deploy-prod.sh untouched. No Docker resource pruned or recreated. No forensic archive altered.

## 15. SHA-256 manifest

fe6849fb68d0a4f444f2171a6390d5eb5e2de72cfbbb63a6f3c0d65ab40bf613  frontend/src/test/app.test.tsx  (F-5, = baseline)
3d55d94a14bad94602b872dffd988e8f8453c2dc3f887edb6a18415b7c9e5791  frontend/e2e/fixtures/app.ts
a88271dd96c5e950f3a3d8c99b57d72437e222a38b17b0e73a766a9a5073079b  frontend/e2e/specs/auth.spec.ts
a5533d21ace551ff509bc12b4351482841b36d071915d88c6cc6a2a1352c8afd  frontend/e2e/specs/notifications.spec.ts
d9a2428d36335d478f48a2dda061871c1f400863f8c1443d14e8123b1a5e00c9  evidence/auth-F4-F1-tests-ce6b7d59-2091.txt
455bca7d304ec292b330e75c4b6a3ff81ebf29f84bbaedeab2ba8be477fa6974  releases/2df17db/manifest.json

Freeze record: …_FORENSIC_E2E_RECOVERY\freeze-2026-09-27\FREEZE.txt.

Read-only checkpoint complete. No commit. No push. No deployment. No migration. F-5 not fixed. The six recovered tests not applied. The three missing tests not reconstructed. Awaiting explicit owner authorization.