"PHASE 2.7 RECOVERY — OWNER DECISION CHECKPOINT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-27"

Author:  "Engineering"

Status:  "Inspection + static analysis only; no migrations, no deployment, no Git mutation"

Owner decisions R-1, R-2, R-3 and R-4 are recorded and honoured. R-3's `.gitignore` change was deliberately NOT made — this checkpoint is read-only, so the generated-artifact ignore entries remain outstanding for the next authorized step. See §12.

## 1. Current branch and HEAD (inspected)

| Branch | recovery/phase-2.7-restored-baseline (local only; absent from origin) |
| --- | --- |
| HEAD | d05fd6021227d618ea2617c38357e99a5b9df877 |

## 2. Exact relationship to c9ab8a4 (inspected)

c9ab8a4 is an ancestor of HEAD — confirmed by git merge-base --is-ancestor.

Exactly 3 commits separate them:

1debc58 → 18aa6c4 → d05fd60.

c9ab8a4 object type = commit, intact, and present on origin/recovery/phase-2.4-2.6-baseline.

The three recovery commits remain unpushed, per R-4.

## 3. Exact working-tree diff (inspected)

21 files changed, 220 insertions(+), 70 deletions(-)
tracked modified : 21
staged           : 0
untracked        : 28

Unchanged from the reconciliation report, other than report files added since.

## 4. Substantive vs formatting-only (inspected)

Substantive — 3 files, all in `frontend/e2e/` (preserved per owner decision):

| File | +/− |
| --- | --- |
| frontend/e2e/fixtures/app.ts | +102 / −2 |
| frontend/e2e/specs/notifications.spec.ts | +33 / −22 |
| frontend/e2e/specs/auth.spec.ts | +21 / −5 |

Formatting-only — 18 files (9 backend Pint import-extraction, 9 frontend Prettier wrapping). Largest is announcements.spec.ts at +13/−8; every other file is ≤ +6/−7. No assertion, expected value, status code or test title changed in any of the 21 files.

## 5. releases/current manifest (inspected)

releases/current → 2df17db

| Field | Value |
| --- | --- |
| schema | sccit.release/1 |
| release | 2df17db |
| deployed_at | 2026-08-30T04:13:57Z |
| git.commit | 2df17db3d1c761a7cdce0db8d4a0b31e4274e573 |
| git.branch | chore/phase-0-tooling-recovery |
| git.dirty | false |
| migration_count | 30 |
| predeploysnapshot | backups/prod/20260901T044951Z-gate-verify |
| verification.gates | not recorded |
| verification.smoke | not recorded |

Preserved unmodified per R-1.

## 6 & 7. Production image IDs — manifest vs actual (inspected)

All four resolve exactly:

| Tag | Manifest ID | Actual | Result |
| --- | --- | --- | --- |
| sccit/app:prod-2df17db | de13d793201d… | de13d793201d | MATCH |
| sccit/app:prod | de13d793201d… | de13d793201d | MATCH |
| sccit/web:prod-2df17db | b8bd04e3c427… | b8bd04e3c427 | MATCH |
| sccit/web:prod | b8bd04e3c427… | b8bd04e3c427 | MATCH |

:prod and :prod-2df17db share image IDs, so the running production stack is `2df17db`, consistent with the manifest's 30 migrations. The rollback image target is real and intact.

## 8. Referenced backup snapshot (inspected)

ABSENT. backups/prod/20260901T044951Z-gate-verify does not exist; the backups/ directory itself does not exist on disk. (/backups/ is gitignored at .gitignore:33, so this is a filesystem absence, not a Git artifact.)

Recorded as an outstanding rollback-readiness condition per R-2. Not fabricated, not reconstructed, and the manifest was not altered to conceal it.

## 9. .gitignore treatment of generated E2E artifacts (inspected)

| Path | Ignored? |
| --- | --- |
| frontend/e2e/.artifacts/ | NOT IGNORED |
| frontend/test-results/ | NOT IGNORED |
| releases/ | NOT IGNORED (correct — preserved as evidence per R-1) |

Root .gitignore (50 lines) covers env, dependencies, build output, __pycache__, tmp-ally, OS/IDE, logs, /backups/, Claude local settings, /vault/, /graphify-out/. frontend/.gitignore (24 lines) covers logs, node_modules, dist, editor files. Neither mentions `e2e/.artifacts`, `test-results`, or Word lock files.

Additionally: `frontend/.prettierignore` exists (4 lines: dist, coverage, node_modules, package-lock.json) and likewise omits the generated directories. This is the direct cause of the gate failure in §11.

## 10. E2E TypeScript compilation (tested — passed)

npx tsc -p tsconfig.e2e.json --noEmit   →  exit 0

The working tree compiles. HEAD alone does not: announcements.spec.ts imports apiJson/apiLogin and notifications.spec.ts imports apiLogin/json, none of which HEAD's app.ts exports (inspected). The preserved working-tree repairs are what make the suite compile.

## 11. Readiness for the OD-1 dependency-security checkpoint

Full read-only gate, true exit codes captured (each command run directly, not through a pipe):

| Check | Exit | Result |
| --- | --- | --- |
| pint --test | 0 | PASS — 666 files |
| phpstan analyse (Larastan L6) | 0 | PASS — no errors |
| tsc -p tsconfig.app.json --noEmit | 0 | PASS |
| tsc -p tsconfig.e2e.json --noEmit | 0 | PASS |
| npm run lint | 0 | PASS — 0 errors, 1 warning |
| npm run format:check | 1 | FAIL |

Not run in this checkpoint (not yet verified): Pest (writes to the shared test database), npm run test, npm run build, scripts/e2e.sh, and the axe suite. These belong to the OD-1 gate itself, which mutates state this read-only checkpoint must not.

### The one gate failure, precisely scoped

prettier --check . fails on exactly three files, all untracked generated artifacts:

[warn] e2e/.artifacts/fixtures.json
[warn] e2e/.artifacts/results.json
[warn] test-results/.last-run.json

No source file, test file or committed file is unformatted. The cause is that these directories appear in neither .gitignore nor .prettierignore. The remedy is exactly the narrowly-scoped ignore work already approved under R-3, which was deliberately not performed here because this checkpoint is read-only.

OD-1 requires running the complete gate. As the tree stands, that gate is red — and it would be red for a reason entirely unrelated to the dependency upgrade, which would make the upgrade's result unreadable. R-3 should therefore be applied before OD-1, not after.

Remaining ESLint warning (non-blocking, pre-existing): an unused eslint-disable directive at e2e/specs/a11y.spec.ts:77.

## 12. Additional findings not in the reconciliation report

| # | Finding | Severity |
| --- | --- | --- |
| N-1 | `npm run format:check` currently exits 1 (§11). Not identified previously because the earlier session reported a pipeline's exit status rather than the command's. Cause fully understood; confined to untracked generated files. | Non-blocking, must be cleared before OD-1 |
| N-2 | `.prettierignore` exists and also omits the generated directories. R-3's remedy therefore needs an entry in `.prettierignore` as well as `.gitignore` — .gitignore alone will not make the gate green. | Non-blocking, but changes R-3's scope |
| N-3 | A Microsoft Word lock file is present: projectreports/~$26-09-27-Pre-Implementation-Working-Tree-Reconciliation-Report.docx (the report is open in Word). Transient; must not be committed. Root .gitignore has no ~$* rule. | Trivial |
| N-4 | Both stacks are healthy. Dev: 8/8 services running. Production: 7/7 running. | Informational |
| N-5 | Migration divergence confirmed unchanged: repo 32 · dev 32 · production 30. Consistent with "Phase 2.7 committed but not deployed". | Informational (gates WP-O, not OD-1) |
| N-6 | ESLint unused-disable warning at e2e/specs/a11y.spec.ts:77. | Trivial |

No blocker was found that contradicts the reconciliation report's conclusions.

## Owner-decision compliance

| Decision | Status |
| --- | --- |
| R-1 — preserve releases/ | Honoured. Not deleted, not gitignored, not reconstructed; manifest read only. |
| R-2 — missing snapshot | Honoured. Recorded as an outstanding rollback-readiness condition; nothing fabricated; manifest unaltered. |
| R-3 — generated artifacts | Verified only. No ignore entries added (read-only checkpoint). Scope now known to include .prettierignore (N-2). |
| R-4 — unpushed commits | Honoured. No push, reset, rebase, amend, squash, cherry-pick or rewrite. |
| Preserve the 3 E2E repairs | Honoured. All 21 tracked modifications intact; no git restore, no cleanup. |
| Baseline c9ab8a4 intact | Confirmed — ancestor of HEAD, object intact, present on origin. |

Nothing was modified, migrated, deployed, pushed or cleaned. No verification account, ticket, QR record, report, release or recovery artifact was deleted.

Condition 1 (must clear before OD-1). Apply R-3 as narrowly-scoped ignore entries for frontend/e2e/.artifacts/ and frontend/test-results/ in both `.gitignore` and `.prettierignore` (N-2). Until then npm run format:check exits 1 and the OD-1 gate cannot produce a readable result. Nothing else in the gate is red.

Condition 2 (gates WP-O only, not OD-1). The rollback snapshot referenced by releases/2df17db/manifest.json does not exist. A fresh, explicitly validated production snapshot must exist before any production deployment.

Condition 3 (housekeeping). The Word lock file ~$…docx must not be committed; consider a ~$* ignore rule alongside Condition 1.

The recovery baseline is intact, the working tree is the correct implementation starting point, the E2E suite compiles, and five of six static gates pass. Awaiting explicit authorization for the next checkpoint.