"SESSION 02 FOLLOW-UP — WP-A PUBLICATION-READINESS CHECKPOINT"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-28"

Author:  "Engineering"

Status:  "WP-A commit verified locally; publication BLOCKED — remote branch diverged (1d31ce0, docs-only, from a cloud session)"

Scope. Read-only verification of the WP-A commit before any publication. Nothing was implemented, fixed, fetched into local refs, merged, pushed, rebuilt or deployed. Remote state was read with git ls-remote and the GitHub API only.

## 1. Verification results

| # | Condition | Evidence | Status |
| --- | --- | --- | --- |
| 1 | HEAD is 742ded5 | 742ded58d0100b92419d9d83cf84cdc4f61dc6a6; staging area empty | passed |
| 2 | 742ded5 contains only the intended WP-A changes | 20 files (13 M / 7 A), parent 281356c. Exact match to the 20-file WP-A list. 0 migrations, 0 app/Domains/, 0 docs/, 0 reports, 0 .gitignore/.prettierignore, 0 security-headers | passed |
| 3 | Pre-existing 21-file working tree unchanged | diff SHA-256 79c8b2b8…a1c911dea7024 = recorded value; 21 modified, +220/−70; 0 other tracked files modified | passed |
| 4 | c9ab8a4 remains an ancestor | merge-base --is-ancestor → YES; origin/recovery/phase-2.4-2.6-baseline = c9ab8a4 (live remote too) | passed |
| 5a | This clone did not change the remote branch | Last reflog update of the remote ref was this clone's push of d05fd60 at 2026-09-28 01:18:31 +08; 281356c and 742ded5 are unpublished | passed |
| 5b | origin/recovery/phase-2.7-restored-baseline unchanged since last known state | Live remote = `1d31ce0`, not `d05fd60` (see §2) | failed |
| 6 | No production deployment | prod images built 2026-08-30; containers created 2026-08-30; no reverb_prod container; prod migrations 30; baked prod nginx has 0 reverb/broadcasting lines; laravel/reverb absent from prod image; POST :8081/broadcasting/auth → 405 from static nginx (WP-A not present). queue_prod StartedAt is recent only because its worker exits hourly by design (--max-time=3600, 42 restarts, same image) | passed |
| 7 | WP-A commit excludes floor-plan, AI, maintenance, RAG, assistant, WP-N, WP-O | Added-line audit: no AI/Gemini/laravel/ai/embedding/vector/RAG/assistant/maintenance/predict/knowledge hits. "floor" occurs only as "middleware floor", a comment-only forward reference to WP-E in channels.php and a test docblock, and the arbitrary test channel string 'private-floor'. No functionality | passed |

## 2. The remote branch has diverged — publication blocked

| Item | Value |
| --- | --- |
| Remote tip | 1d31ce0caaed4baeb446d9cd480deb298fa4a908 |
| Parent | d05fd60 (the merge base) |
| Relation (GitHub compare d05fd60...1d31ce0) | ahead by 1, behind by 0 |
| Author / committer | "Claude" — trailer Claude-Session: https://claude.ai/code/session_01ThRsDfLRA2SXBo9Nah44VR (a Claude Code cloud session) |
| Time | 2026-09-27T17:50:38Z (2026-09-28 01:50 +08), before OD-1 |
| Content | docs only: one added file, projectreports/2026-09-27-Phase-2.7-2.8-Session-00-Execution-Environment-and-Safety-Checkpoint-Report.md (+349) |
| Present locally | No — never fetched; the local origin/… ref is stale at d05fd60 |
| Overlap with 281356c / 742ded5 | None: that path does not exist locally and neither local commit touches it |

Consequence: local is 2 ahead, 1 behind. A normal push of 742ded5 would be rejected as non-fast-forward. A force-push would destroy 1d31ce0 and is prohibited, as is rebase. From the disjoint file sets, a merge is predicted conflict-free; it was not executed.

## 3. Unresolved conditions (recorded, not fixed)

| ID | Condition | Status |
| --- | --- | --- |
| F-1 | @playwright/test, @axe-core/playwright (and axe-core, playwright*) still undeclared in the committed frontend/package.json / package-lock.json. Present only in the sccit_node_modules volume | not yet verified (unresolved) |
| F-2 | Root .env.production still not covered by .gitignore | not yet verified (unresolved) |
| F-3 | No validated production backup snapshot exists (backups/prod/ empty) | blocked — WP-O prerequisite |
| N-2 | 10 frontend npm advisories (3 moderate / 7 high), pre-existing, in tooling; separate owner decision required | not yet verified (unresolved) |
| N-3 | backend/.env.production absent → compose.prod.yaml cannot be parsed normally and prod containers cannot be recreated | blocked — WP-O prerequisite |
| NEW-1 | Remote branch diverged by 1d31ce0 (§2); WP-A cannot be published without a reconciliation decision | blocked |
| — | WP-A production Reverb runtime | not yet verified |
| — | Production :8081 WebSocket / CSP behaviour | not yet verified |
| — | WP-O (production release) | unauthorized |
| — | WP-B (floor-plan domain) | unauthorized |

## 4. State summary

| Item | Value |
| --- | --- |
| Current HEAD | 742ded5 (WP-A), parent 281356c (OD-1), then d05fd60 |
| Origin branch state | live 1d31ce0 (docs-only, cloud session); local tracking ref stale at d05fd60; local 2 ahead / 1 behind |
| WP-A commit status | committed locally, verified, unpublished |
| Working-tree preservation | passed — 21-file pre-existing tree byte-identical |
| Production | untouched; still the 2026-08-30 images, 30 migrations |

## 5. Recommended next owner decision

Decide how WP-A (and OD-1) are published, given the diverged remote. Recommended:

Authorize git fetch origin, then git merge --no-ff origin/recovery/phase-2.7-restored-baseline

into the local branch (a merge commit preserving 1d31ce0, 281356c and 742ded5;

predicted conflict-free), re-run the gate on the merged tree, and push **without

force** — a fast-forward of the remote from 1d31ce0.

Alternatives, if preferred:

push 281356c+742ded5 to a new branch and reconcile later; or

defer publication and keep working locally.

Rebase and force-push are excluded by the standing rules.

WP-B authorization is a separate, subsequent decision.