"SESSION 02 — WP-A LARAVEL 13 REVERB INFRASTRUCTURE"

Project:  "SccIT — School IT Service Management System"

Date:  "2026-09-28"

Author:  "Engineering"

Status:  "Complete — commit 742ded5 (not pushed); two-browser proof passed; full gate green; production not rebuilt or deployed"

Purpose. Implement and verify WP-A only: Laravel Reverb installed through the Laravel 13 installer, a same-origin WebSocket path, authenticated private-channel authorization, an Echo client, and proof in two authenticated browsers. No floor-plan, AI, maintenance, RAG or assistant behaviour was implemented.

Evidence labels. Every claim carries one of: inspected · implemented · tested · passed · failed · blocked · not yet verified. Runtime claims come from runtime evidence; browser claims from browser evidence. Nothing on production was verified at runtime, because WP-O is not authorized.

## 0. Findings the owner must see first

| # | Finding | Status |
| --- | --- | --- |
| N-1 | The dev PHP tier had been down since OD-1. php-fpm workers were segfaulting (SIGSEGV, 592 crashes). Every page and API call through :8080 returned 502. The first failure was at 18:33:32 UTC (02:33:32 +08), while OD-1's composer update was rewriting vendor/ under the running FPM, which has OPcache + tracing JIT enabled. OD-1 was committed at 02:47:56 +08. SESSION 01's gates all run through CLI (opcache.enable_cli = 0), so they could not see it. The SESSION 01 report's "no compatibility regressions" was true of the gate but did not cover the running dev stack. | inspected → fixed by a non-destructive docker compose restart app → passed: 0 segfaults after restart, 15/15 requests 200 |
| N-2 | The frontend has 10 pre-existing npm advisories (3 moderate, 7 high) in build/test tooling: vitest/mocker, browserslist, postcss, nanoid, brace-expansion, baseline-browser-mapping. OD-1 covered Composer only. The HEAD lockfile and the WP-A lockfile audit identically, and no advisory names the three packages WP-A added. | inspected — pre-existing, not WP-A; owner decision needed |
| N-3 | `compose.prod.yaml` cannot be parsed as-is, because backend/.env.production does not exist and Compose resolves env_file at parse time. The running prod containers were created before that file went missing. Recreating any prod container will fail until the file exists. This is a WP-O prerequisite adjacent to F-3. | inspected — pre-existing, blocks WP-O |

## 1. Pre-flight — passed

| Check | Evidence | Status |
| --- | --- | --- |
| HEAD at session start | 281356c (OD-1) | inspected |
| Pre-existing working tree | 21 modified, +220/−70, 0 staged. Diff SHA-256 79c8b2b8…c1a1a47a1c911dea7024 recorded | inspected |
| Same tree after installer, after rework, after commit | identical hash at every point | passed |
| Pre-existing files in the WP-A commit | 0 | passed |

## 2. Actual Laravel 13.17 installer behaviour — inspected

Read from vendor/.../BroadcastingInstallCommand.php and Reverb's InstallCommand.php before running, then confirmed against the real result. The command was php artisan install:broadcasting --reverb --without-node --no-interaction. --without-node was used because the installer targets backend/package.json (a vestigial Laravel skeleton), not the React SPA in frontend/.

| Installer action | What it actually did | Disposition |
| --- | --- | --- |
| config:publish broadcasting | created config/broadcasting.php | kept |
| channels file | created routes/channels.php with App.Models.User.{id} | reworked: numeric id in a client-visible channel name (NFR-SEC-001), and unused. No channels ship yet. |
| uncommentChannelsRoutesFile() | inserted channels: into withRouting(). In L13.17 this calls withBroadcasting() with no attributes, so Broadcast::routes() defaults to the `web` group | reworked → withBroadcasting() with ['api','auth:sanctum','active',AuthenticateSession::class,'password.current'] |
| BROADCAST_CONNECTION | wrote reverb to backend/.env | kept |
| composer require laravel/reverb:^1.0 | v1.12.0 + 12 dependencies (13 installs, 0 updates, 0 removals); in-command composer audit clean | kept |
| reverb:install → env | random REVERB_APP_ID/KEY/SECRET; hard-coded REVERB_HOST="localhost", REVERB_PORT=8080, REVERB_SCHEME=http; VITE_REVERB_* ×4 | id/key/secret kept (never printed). Host/port reworked → reverb / 6001. VITE_REVERB_* removed. |
| reverb:install → config | created config/reverb.php with allowed_origins => ['*'] | kept; `allowed_origins` reworked → REVERB_ALLOWED_ORIGINS, fail-closed |
| Echo scaffold | not React (per backend/package.json) → created backend/resources/js/echo.js and appended import './echo' to bootstrap.js | reverted: dead code; the SPA does not use backend Vite |
| Node dependencies | skipped by --without-node | installed manually in frontend/ (§6) |
| Docker / nginx | none — the installer does not touch infrastructure | written by hand (§4) |

Laravel 13 differences observed (not Laravel 12 patterns): Broadcast::routes() registers GET|POST /broadcasting/auth and strips L13's PreventRequestForgery (the renamed CSRF middleware). CSRF is still enforced here by Sanctum's stateful pipeline inside the api group.

## 3. Changed files — 20, commit 742ded5

| File | Change | Status |
| --- | --- | --- |
| backend/composer.json / composer.lock | laravel/reverb ^1.0; lock 13 added / 0 changed / 0 removed (OD-1 versions untouched) | implemented |
| backend/bootstrap/app.php | withBroadcasting() behind the API feature-route floor | implemented |
| backend/config/broadcasting.php | published, unmodified | implemented |
| backend/config/reverb.php | published; allowed_origins env-driven, fail-closed | implemented |
| backend/routes/channels.php | policy docblock only; no channels | implemented |
| backend/routes/api.php | GET /api/broadcasting/config | implemented |
| backend/app/Http/Controllers/BroadcastingConfigController.php | returns the public key only; 503 if not configured | implemented |
| backend/.env.example / .env.production.example | Reverb block, blank credential placeholders | implemented |
| compose.yaml / compose.prod.yaml | reverb / reverb_prod services: expose: 6001, no `ports:`, port healthcheck | implemented |
| docker/nginx/default.conf / prod.conf | /broadcasting → Laravel; /reverb/app/ → WebSocket proxy | implemented |
| frontend/package.json / package-lock.json | laravel-echo ^2.5.0, pusher-js ^8.6.0; lock 3 added (incl. tweetnacl) | implemented |
| frontend/src/services/echo.ts | Echo client | implemented |
| frontend/vite.config.ts | realtime manual chunk | implemented |
| backend/tests/Feature/Broadcasting/BroadcastingAuthorizationTest.php | 14 tests | implemented |
| frontend/src/services/echo.test.ts | 9 tests | implemented |

Also changed, not committed (gitignored, runtime-only): backend/.env, where the installer's host/port was changed to reverb/6001, REVERB_ALLOWED_ORIGINS=localhost was added and VITE_REVERB_* removed. Secret values were never printed.

## 4. Architecture and design decisions — implemented

Topology. Browser → same-origin /broadcasting/auth → Laravel. Browser → same-origin /reverb/app/{key} → nginx → reverb:6001 (internal). Laravel (app + queue) → reverb:6001/apps/… directly over the compose network.

| Decision | Why |
| --- | --- |
| Internal port 6001, not 8080 | 8080 is the host-facing nginx port; owner instruction. Fixed in compose beside the nginx upstream that must match it. |
| Only /reverb/app/ proxied | Reverb's HTTP publishing API (/apps/…) stays unreachable from browsers. |
| Variable upstream + explicit rewrite | Same recreate-safe DNS pattern as $fpm_upstream. A variable proxy_pass does no prefix substitution. |
| proxy_read_timeout 300s | nginx's 60 s default would cut idle sockets. |
| Key delivered at runtime (GET /api/broadcasting/config) instead of VITE_REVERB_APP_KEY | The SPA builds in its own container from frontend/, which never sees backend/.env. The prod web image must not carry per-deployment values. Runtime delivery keeps backend env as the single source of truth and lets production rotate the key without an image rebuild. Deviation from the installer's pattern; should be recorded as a DD at doc reconciliation. |
| Channel auth through the app's axios client | Carries the Sanctum session + X-XSRF-TOKEN and inherits the 419 retry. pusher-js's own authorizer sends neither. |
| Socket torn down when the principal is cleared or changes | Pusher channels are authorized once, at subscribe time. A surviving socket would leak the previous user's private channels to the next sign-in in the same tab. |
| realtime chunk, not vendor | The plan said "add to the manualChunks allowlist". vendor is always loaded (the public site included), so Echo got its own named, long-cacheable manual chunk loaded only on first use. |

## 5. Package versions — inspected

| Package | Version | Where |
| --- | --- | --- |
| laravel/reverb | v1.12.0 | Composer |
| pusher/pusher-php-server | 7.3.0 | Composer (Reverb dependency) |
| ReactPHP stack, ratchet/rfc6455, clue/redis-*, evenement | 11 packages | Composer (Reverb dependencies) |
| laravel-echo | 2.5.0 (npm latest at install) | npm, dependencies |
| pusher-js | 8.6.0 (npm latest at install) | npm, dependencies |
| tweetnacl | via pusher-js | npm lock |

Deviation: the installer would use --save-dev. These were placed in dependencies to match this project's convention for bundled runtime libraries.

F-1 protection (not remediation). npm ls showed 11 extraneous packages (@playwright/test, playwright, playwright-core, @axe-core/playwright, axe-core, and 6 wasm/tslib leftovers), which any ordinary npm install prunes. Procedure used:

npm install … --package-lock-only, which changed the manifest only.

npm install --no-save of the 11 at exact versions.

Result: node_modules = before + laravel-echo + pusher-js; manifest hash unchanged by step 2; Playwright 1.62.1 still runs. F-1 itself is untouched and still open.

## 6. Runtime verification (dev :8080) — tested / passed

### 6.1 Routing and broadcasting auth

route:list: GET|POST|HEAD broadcasting/auth and GET api/broadcasting/config, both behind api → Authenticate:sanctum → EnsureAccountIsActive → AuthenticateSession → EnsurePasswordIsCurrent.

| Case | Method | Status | Content-Type | Body | Status |
| --- | --- | --- | --- | --- | --- |
| No session, no first-party origin | POST | 401 | application/json | "Unauthenticated." | passed |
| Guest session + valid XSRF | POST | 401 | application/json | "Unauthenticated." | passed |
| First-party origin, no XSRF token | POST | 419 | application/json | "CSRF token mismatch." (Sanctum CSRF runs before auth) | passed |
| Administrator → admin-only channel | POST | 200 | application/json | {"auth":"<key>:<64-hex HMAC>"} | passed |
| Teacher | POST | 403 | application/json | AccessDenied | passed |
| Technician | POST | 403 | application/json | AccessDenied | passed |
| /api/broadcasting/config, guest | GET | 401 | application/json | — | passed |
| /api/broadcasting/config, any role | GET | 200 | application/json | {"key":…} only (20 chars) | passed |

/broadcasting/auth now reaches Laravel and answers JSON. Before this change, both stacks would have served the SPA's index.html for it.

### 6.2 WebSocket and Reverb service

| Check | Evidence | Status |
| --- | --- | --- |
| Reverb running | INFO Starting server on 0.0.0.0:6001 (reverb); healthcheck healthy | passed |
| No host port | docker port sccit_reverb → empty; curl localhost:6001 → unreachable | passed |
| Upgrade through nginx | 101 Switching Protocols, correct RFC 6455 Sec-WebSocket-Accept, then pusher:connection_established (activity_timeout: 30) | passed |
| /reverb prefix rewrite | Reverb served /app/{key} at its root | passed |
| Origin allow-list | Origin: http://evil.example → pusher:error 4009 "Origin not allowed" | passed |
| Reverb HTTP API not public | /reverb/apps/<id>/channels via :8080 → SPA index.html, not Reverb | passed |
| Internal publish path | app container → reverb:6001/apps/… → Reverb's own 401 (unsigned) | passed |

### 6.3 Two-browser proof

Four independent Chromium processes, each signing in through the real /sign-in form and subscribing through the application's own src/services/echo.ts (same api/queryClient instances as the app). The event was a queued ShouldBroadcast, so the proof travelled the real path: app → Redis → queue worker → Reverb → sockets.

| Session | Role | /broadcasting/auth | Subscription | Received nonce | Status |
| --- | --- | --- | --- | --- | --- |
| A (publisher) | administrator | 200 JSON | subscription_succeeded | yes | passed |
| B (receiver) | administrator | 200 JSON | subscription_succeeded | yes, 2.5 s after publish, 0 navigations, page marker intact | passed |
| C (negative) | teacher | 403 JSON | AuthError | no | passed |
| D (CSP) | administrator | 200 JSON | subscription_succeeded | yes, under enforced prod connect-src | passed |

Frame sequence captured in A, B and D:

← pusher:connection_established

→ pusher:subscribe {auth:<key>:<hmac>, channel:private-wp-a.verification}

← pusher_internal:subscription_succeeded

← wpa.verification.ping {nonce, sent_at}

WebSocket URL: ws://localhost:8080/reverb/app/<key>?protocol=7&client=js&version=8.6.0. The only other 401 in any session was GET /api/user on /sign-in (the SPA's normal pre-login probe). Evidence JSON (key redacted) is kept in the session scratchpad.

## 7. CSP — tested; no change required; production CSP left unchanged

| Step | Result |
| --- | --- |
| Dev CSP | connect-src 'self' ws: wss: — never in question |
| Question | Does production's connect-src 'self' permit the same-origin ws://…/reverb/…? |
| First attempt (override via CDP Fetch.continueResponse) | Rejected as invalid evidence. A cross-origin control socket was not blocked, which proves the injected header was delivered but not enforced. |
| Valid method (CDP Fetch.fulfillRequest) | Enforced — the control ws://example.invalid was blocked: "violates … connect-src 'self'" |
| Harness artifact | Fulfilled documents lose loopback attribution, so Local Network Access blocked all localhost sockets (not CSP). Disabled for session D only (--disable-features=LocalNetworkAccessChecks). |
| Result | Under enforced connect-src 'self' the same-origin Reverb socket opened, subscribed and received the event. The only violation was the deliberate cross-origin control. |

Conclusion: no widening needed. docker/nginx/security-headers.prod.conf was not modified. Runtime confirmation on :8081 is not yet verified and belongs to WP-O.

## 8. Production-side changes — implemented; runtime not yet verified (WP-O)

| Check | Result | Status |
| --- | --- | --- |
| nginx -t on prod.conf (disposable container, --network none) | syntax ok, test successful | passed |
| compose.prod.yaml as-is | cannot parse: backend/.env.production absent (N-3) | blocked — pre-existing |
| Schema via scratchpad copy pointing at .env.production.example | valid; reverb_prod parsed with ports: null, expose: ["6001"] | passed |
| route:cache (production boot path) | compiles with the new routes | passed |
| Prod image rebuilt / deployed | no | not yet verified (WP-O) |
| Prod :8081 health | 200 throughout (read-only probe) | inspected |

## 9. Automated gate — final tree

| Gate | Result | Status |
| --- | --- | --- |
| pest (serial) | 957 passed, 0 failed (3749 assertions, 508 s). Prior 943 + 14 new | passed |
| pint --test | PASS, 671 files (one issue in the new test file found and fixed in-session) | passed |
| phpstan (Larastan 6) | No errors | passed |
| tsc -b | exit 0 | passed |
| npm run lint | exit 0 — 0 errors, 1 warning in e2e/specs/a11y.spec.ts (untouched; pre-existing) | passed |
| format:check | 3 files flagged, all untracked generated artifacts (e2e/.artifacts/*.json, test-results/.last-run.json) that pre-date this session. All WP-A files pass | failed — pre-existing, not WP-A |
| vitest | 322 passed / 36 files, incl. 9 new | passed |
| Mutation check on teardown | disabling it fails 4 teardown tests; file restored byte-identical | passed |
| npm run build | exit 0 | passed |
| Bundle secret scan | Reverb key, secret and app id: 0 occurrences in dist/; no VITE_REVERB | passed |
| realtime chunk | not emitted — nothing imports echo.ts until WP-E | not yet verified |
| scripts/e2e.sh --project e2e | 35 passed (24.3 min) | passed |
| scripts/e2e.sh --project a11y | 28 passed (9.0 min) | passed |
| composer validate / composer audit | valid / no advisories | passed |

E2E/a11y ran on the working tree, which includes the uncommitted harness repair and the preserved-but-undeclared Playwright packages. On a clean checkout both would be blocked — pre-existing F-1.

## 10. Throwaway verification mechanism — removed

Implemented, used and deleted in-session: wp-a.verification channel, the WpaVerificationPing queued event, WpaVerificationPingController and POST /api/_wpa/verification-ping. app/Events/ did not exist at HEAD and was removed. A grep for residue found none; route:list shows 0 _wpa routes. The proof scripts lived only in the scratchpad and container /tmp, both cleaned. The permanent tests register their own channel in-test.

## 11. Git — implemented

| Item | Value |
| --- | --- |
| Commit | `742ded58d0100b92419d9d83cf84cdc4f61dc6a6` (742ded5) |
| Subject | feat(realtime): WP-A — Laravel Reverb infrastructure (same-origin, private channels) |
| Files | 20 (13 modified, 7 added), +1932 / −16 |
| Staging | explicit paths only; verified 20 files, 0 pre-existing, 0 reports/artifacts |
| Pushed | no — origin still at d05fd60 |
| Reset / rebase / amend / stash / clean | none |
| Recovery baseline c9ab8a4 | still an ancestor |
| Indexes | Graphify rebuilt; codebase-memory re-indexed (full) |

## 12. Unresolved issues

| Item | Owner action |
| --- | --- |
| N-1 OD-1 crashed dev FPM; fixed by a restart | Any future in-place vendor/ change needs docker compose restart app queue before trusting the dev stack |
| N-2 10 pre-existing npm advisories | Decide whether an npm counterpart to OD-1 is wanted |
| N-3 backend/.env.production absent | Must exist before WP-O. It will also need the REVERB_* block |
| F-1 Playwright/axe undeclared | Still open. Preserved, not fixed |
| F-2 root .env.production not gitignored | Still open (before WP-H) |
| F-3 no production backup snapshot | Still open (WP-O) |
| Production Reverb runtime, :8081 CSP, two-Admin prod test | Not yet verified — WP-O |
| realtime chunk | Not yet verified until WP-E imports getEcho() |
| Docs | Record the runtime-key DD, the same-origin Reverb proxy DD and the N-1 lesson at documentation reconciliation |

## 13. Stop

WP-A is complete. Stopped before WP-B. No floor-plan, AI, maintenance, RAG, assistant, WP-N, WP-O, F-1 or F-2 work was started.