"Session 08 — WP-C: Admin-only Floor Plan Visualization"

Date:  2026-09-28

Written for: the project owner, as the WP-C checkpoint report.

## 1. Status: WP-C PASS

| Item | Value |
| --- | --- |
| WP-C commit | b845ea3ffd03f2f7baf1add22987b862fb0d6200 (37 files, +2839 / −26) |
| WP-B commit (unchanged, ancestor) | 22607c1d39bf455b5890cfb0eb1572af3422798a |
| Live remote HEAD | 742ded58… — not pushed |
| c9ab8a4 | still an ancestor |
| Migrations | 0 |

## 2. WP-B pre-flight (read-only) — accepted

WP-B commit 22607c1 exists, is local-only, and touches 14 files, all backend: the six domain classes, PcStatus, ActivityAction, AppServiceProvider, PermissionSeeder, and four test files. It contains no frontend, routes, controllers, resources, migrations, Reverb or AI. FloorPlanAccess (role AND permission), both policies and their registration were re-read at HEAD and match the WP-B report. The 21 pre-existing modifications matched their session-start fingerprint.

## 3. Architecture

One read-only endpoint: GET /api/admin/floor-plan/rooms/{room}. No mutation route exists; POST/PUT/PATCH/DELETE return 405.

Gate: can:viewAny,App\Models\RoomLayout — a policy ability, never can:floorplan.*. Behind it, FloorPlanController → FloorPlanService → WP-B RoomLayoutService (which authorizes again through RoomLayoutPolicy → FloorPlanAccess). Two independent layers.

`{room}` is a plain string, resolved inside the service after authorization. A route-bound model would resolve before the can middleware and turn an unknown uuid into a 404 for callers about to get a 403 — an existence oracle.

Read model: RoomPlan DTO → RoomPlanResource. Payload is narrow: room (uuid, name, code, floor, building), active layout (version, width, height, gridsize), placed PCs (uuid, name, unitcode, status value + label + tone from PcStatus, x, y, rotation, zindex), `unplacedcount`. No serial, IP, MAC, asset tag, hostname, QR or numeric id.

Frontend: React Router SPA (the project does not use Inertia). features/floor-plan/ with api, hooks, lib, stores, components, pages, guards.

## 4. SVG implementation

viewBox is a window onto the layout in the layout's own pixels: x y (W/zoom) (H/zoom). Stored coordinates are drawn as-is; no conversion to disagree with the server.

Grid is an SVG <pattern> (unique id per instance, sized by grid_size), over a floor rect, inside a room boundary rect. Strokes use non-scaling-stroke so weight is constant at any zoom.

PC nodes: shape + written name + written status label, in a group with role="img" and an accessible name (PC-03, Online, position 300 by 120).

Pan: drag the background (pointer capture, touch-action none), arrow keys on the focused map, four toolbar buttons. Zoom: buttons, +/-, Ctrl/⌘ + wheel or pinch. Reset: button and 0. Limits 50 %–400 %, step 1.25×; the window's centre cannot leave the layout. Plain wheel scroll is left to the page so the map never traps scrolling.

Nothing writes: dragging a node pans the view, and a test asserts the node's transform is unchanged.

## 5. Zustand viewport store

stores/useViewportStore.ts holds only zoom, x, y and content (layout size), with zoomIn/Out/To, panByStep, panByUnits, reset, setContent. A test asserts those four data keys are the only non-function state, so no authorization, server or domain data can drift into it. A layout of a different size, or a new room, starts from the whole plan. Pure maths lives in lib/viewport.ts.

## 6. Reused, not recreated

RoomLayoutService, RoomLayoutPolicy, FloorPlanAccess (via the service and the route gate); PcStatus::label()/tone() (serialized into the payload, not re-derived in React); the existing StatusPill (picked by server tone, label overridden with the server's); Button, Table, Alert, EmptyState, SearchInput, Skeleton, PageLoader; the existing RequireRole + RequirePermission guards; useRoomsList from Locations for the room picker; useAuth; the api axios client; the theme tokens (--grid-line, status colours).

Not used: CoordinateService — WP-C never snaps or clamps, because nothing is written. It is the WP-D prerequisite.

## 7. Status is never colour-only

Three channels: a per-status shape (circle, square, triangle, diamond, hexagon, dashed octagon), the server tone as colour, and the server label as text on the node, in the legend, in the pill and in the table. A test asserts the six statuses have six distinct shape signatures and that every node carries its label; another asserts the colour class follows the tone, not the status name.

## 8. Authorization evidence

| Principal | Result |
| --- | --- |
| Administrator | 200 with payload |
| Teacher | 403 |
| Technician | 403 |
| Unauthenticated | 401 |
| Technician with per-user floorplan.view + floorplan.manage | 403 (the grants demonstrably took effect first) |
| Teacher with the same grants | 403 |
| Administrator with a per-user deny on floorplan.view | 403 |

Mutation check: replacing the route gate with can:floorplan.view made the structural guard test fail while the per-user-grant HTTP tests still passed — the controller/service/policy layer refuses on its own. Route restored.

Structural guard: a test asserts no route under floor-plan carries a can:floorplan.* middleware, so a later package cannot reintroduce the trap unnoticed.

## 9. IDOR / data-boundary evidence (Pest, encoded payload)

Another room's layout and PCs never appear (uuid and name absent from the encoded response).

A position whose PC has since moved to another room, or names a PC never in the room, is dropped.

Archived PC dropped; archived room → 404 (Administrator) / 403 (others).

Only the active layout is served; a historical version is never returned; no active layout → layout: null, empty plan.

Non-administrators get 403 for a real, an unknown and an archived room alike — no oracle.

Malformed, SQL-shaped and numeric identifiers → 404 for everyone (router whereUuid).

Inactive-layout mutation protection is WP-B's assertEditable (409), unchanged; WP-C has no mutation path.

## 10. Frontend authorization

RequireFloorPlan = RequireRole(administrator) + RequirePermission(floorplan.view); fails closed with no user or an unknown role.

Nav entry carries both permission and roles; a Technician or Teacher with a floorplan.view grant does not see it.

FloorPlanRoomPage renders the Forbidden screen on any 401/403 from the API and renders no plan data from a failed response; no retry on 401/403/404.

These are UX reflections; the backend is the control.

## 11. Accessibility

Controls: every toolbar control is a button with a visible text label and an accessible name that contains it; zoom level is a live status; buttons disable at the zoom limits; all keyboard operable.

Map: focusable group with an accessible name (room, unit count) and a description of the keys; visible focus via the global :focus-visible.

Alternatives: legend region; a table of every unit with status and position (the text alternative to the drawing); node role="img" names.

Axe (Playwright, WCAG 2.0/2.1 A + AA tags), dev stack: /app/floor-plan and the map with all six statuses on it → 0 violations at every impact level (27 and 28 rules passing respectively), no baseline entry added. The gate itself only fails on serious/critical; I temporarily logged all impacts to report this, then reverted the logging.

Not claimed: full WCAG conformance. Not tested: screen-reader behaviour, contrast measurement beyond axe, touch-device pinch, and dense layouts where node labels could overlap.

## 12. Test results

| Check | Result |
| --- | --- |
| Focused Vitest (7 new files) | 66 passed |
| Full Vitest, --maxWorkers=2 | 388 / 388 passed |
| Full Vitest, default parallelism | intermittent: the pre-existing flaky app.test.tsx landing-hero/sign-in tests (5 s timeout under load) failed in most default-parallelism runs and passed in one (388/388). Excluding all WP-C tests: 322/322. See §14 |
| tsc -b | clean |
| ESLint | 0 errors; 1 pre-existing warning (a11y.spec.ts unused disable) |
| Prettier | all source/e2e files pass; the 3 failures are pre-existing untracked artifact JSON |
| npm run build | success (6.4 s) |
| Playwright e2e floor-plan.spec.ts | 9 / 9 passed (admin ×4, technician ×2, teacher ×2, unauthenticated ×1) |
| Playwright a11y (floor-plan) | 2 / 2 passed |
| Pest (full, serialized) | 1082 passed, 4171 assertions, 0 failed (1056 + 26 new) |
| Pint | PASS, 687 files |
| PHPStan level 6 | [OK] No errors |
| migrate:status (dev) | 0 pending; no migration file created |

## 13. Scope and integrity

Untouched: WP-D (drag/drop, snapping UI, keyboard placement), WP-E (Reverb events), WP-F (persistence/versioning), AI/Gemini/RAG, notifications, production. channels.php unchanged.

WP-B unchanged: no WP-B file appears in the WP-C diff.

21 pre-existing modifications: byte-identical — diff hash 79c8b2b8…7024 and file-list hash fdd1eb20…7ba at session start, before commit and after commit. None staged.

Not staged: .env*, backups/, releases/ (two untracked entries from earlier sessions, untouched), projectreports/, test-results, e2e/.artifacts.

Production: not touched; no production migration; no production containers restarted; no credentials generated.

Tools: Read/Grep/Glob, git, Docker exec (Pest, Pint, PHPStan, Vitest, Playwright via scripts/e2e.sh, artisan route:list, migrate:status). Graphify, codebase-memory-mcp and claude-mem search were not used (indexes were flagged stale at session start and were not refreshed).

Dev database effect: scripts/e2e.sh re-seeds the deterministic e2e fixtures (idempotent updateOrCreate), which now include the fixture room's layout and six E2E-FP-* PCs. Dev only.

## 14. Findings and deferred items

Pre-existing flaky test made more likely. src/test/app.test.tsx "renders the landing hero" sits near its 5 s timeout when Vitest runs 12 workers in this container (4.4–5.4 s under load; 1.4 s at --maxWorkers=2). Adding 66 tests raised the load enough to trip it in most default-parallelism runs. I did not touch the test or the config. Suggest a separate, deliberate fix (raise that test's timeout or cap workers) — owner's call.

`PcStatus::tone()` collapses Available, Assigned and Retired to `neutral`. On the map those three differ by shape and label only, not hue. Deliberate (WP-B), but StatusPill elsewhere draws Assigned in blue. Consider aligning if the client wants Assigned visually distinct.

`StatusPill` is chosen by tone, not by status, because it has no retired and its five keys do not match the six PcStatus values. A future PcStatus value needs a shape entry in lib/presentation.ts (typed Record<PcStatusValue,…>, so the compiler will say so).

Grid density: a very small grid_size on a large layout draws a dense grid with no level-of-detail step. Fine at today's sizes (20 px).

Node labels can overlap if two PCs are placed closer than a label width. Placement is WP-D's; a collision rule belongs there.

Cross-feature import: FloorPlanPage imports useRoomsList from features/locations. No precedent existed; a shared lookup would be cleaner if more features need it.

`{room}` unbound on purpose — future floor-plan routes must copy that, not use {room:uuid}.

Docs still owed (out of scope): SRS FR-FP-002/004/006 and §8.4 matrix, SDD §25 and DD-* entries, SPMP work-package marks, backend/app/Domains/FloorPlan/README.md.

Dev DB still has Technician `floorplan.view` (from WP-B, unchanged); harmless because the role is required.

## 15. Prerequisites for WP-D

Owner's separate go-ahead.

Decision D3 (concurrency: optimistic expected_updated_at → 409 recommended; no migration) and D5 (undo/redo: out of scope recommended).

Mutation routes gated by policy abilities (manage on RoomLayout/FloorPlanPosition), never can:floorplan.*; room and PC as unbound strings resolved through RoomLayoutService.

Use RoomLayoutService::assertPcUnitInRoom() and assertEditable(), and CoordinateService::place() for server-authoritative snap-then-clamp; add isWithinBounds() rejection (422) for out-of-range input.

Write ActivityAction::AssetPositionChanged/Cleared rows with before/after coordinates and layout version (no new table).

Frontend: node drag + a keyboard/numeric placement alternative (FR-FP-009), reconciling the optimistic UI to the server-snapped position; extend the viewport store only with view state.

Extend the same negative e2e/axe coverage to the edit surface; add Pest tests for cross-room placement, inactive layout (409) and per-user-grant refusal on every mutation route.

Reconsider the unresolved test-load flake (§14.1) before adding more Vitest files.

## 16. Git state after commit

Branch recovery/phase-2.7-restored-baseline, HEAD b845ea3, one commit ahead of WP-B, 5 commits ahead of origin (742ded5).

Tracked modifications: exactly the 21 pre-existing files, unchanged.

Untracked: projectreports/*, frontend/e2e/.artifacts/, frontend/test-results/, releases/2df17db/manifest.json, releases/current — all pre-existing or generated, none staged.

Not pushed.