Phase 2.10 Completion Report — Analytics, Reports, Asset Import

Project:  SccIT Ticket System

Phase:  Phase 2.10 (SPMP WP-2.10 + the asset-import slice of WP-2.4b)

Date:  2026-10-18

Author:  Claude Code (local session)

Status:  All eight release trains committed, deployed to :8081 and accepted; owner-side checks listed in section 5

All eight release trains of the approved Phase 2.10 plan (R0–R7) are implemented, committed on phase-2.10/analytics-reports-import, deployed to the production stack at http://localhost:8081 with deploy-prod.sh, and accepted against production with the evidence below. Nothing was pushed.

Some acceptance checks need a signed-in browser or the school's own data and could not be done in this session. They are listed in section 5 with what each needs.

## 1. What was delivered

| Train | Scope | Requirement / decision |
| --- | --- | --- |
| R0 | Report and chart libraries locked through disposable gate containers; runtime data kept out of images; production CSP pinned and a chunk scan added to the gate | D7 |
| R1 | Administrator's filterable ticket overview: time engine in school time, one ticket population, charts, filter toolbar, drill-downs whose list totals equal the figures | FR-DSH-009 |
| R2 | One overlay layer for dialogs and drawers (focus trap, inert background, Escape stack); shared primitives | DD-90 |
| R3 | Export (PDF, Word, Excel, CSV), email with safeguards (identifier-only attachments, external-recipient confirmation, caps) and print, on a dedicated bulk worker | FR-RPT-004/008/009 |
| R4 | Overall Reports: tickets, equipment, repairs and locations, record tables and documents | FR-RPT-010 |
| R5 | Evidence-based AI interpretations of the overall report: facts computed and gated by the application, every statement checked against them, off by default | FR-RPT-011 |
| R6 | Asset import: reviewed spreadsheet import of PC units and equipment, per-row save, one stated outcome, retry | FR-AST-016, DD-96–98 |
| R7 | Post-import review: the real pages the records now appear on, previewed live and read-only | FR-AST-017, DD-99 |

The SRS, SDD and SPMP were amended in place at Version 1.0 with revision rows, and OPERATIONS.md documents the import and the AI switch. SDD §14.1 now lists what Analytics and Assets actually implement; until this pass it still called reports "planned".

## 2. Commits (branch phase-2.10/analytics-reports-import, not pushed)

| Commit | Content |
| --- | --- |
| ef20220 | R0 foundations |
| cdec4c7 | R1 ticket overview |
| 096132e | R2 overlays and primitives |
| 01238a6 | R3 export, email, print |
| 29ae9f0 | R4 Overall Reports |
| 0c0a57b | R5 AI interpretations |
| 9f151fb | R6 asset import |
| 877d968 | R7 post-import review |
| 8ccc482, 3dcbb0a, 531f252, d0144c8, e99c42e, de5fc75 | Release records |

## 3. Deployments to :8081

| Deployed | Migrations | Gate in deploy | Smoke | Roll back to |
| --- | --- | --- | --- | --- |
| 096132e (R0–R2) | 48 | 8/8 | 13/13 | dc9cde3 |
| 01238a6 (R3) | 49 | 8/8 | 13/13 | 096132e |
| 29ae9f0 (R4) | 49 | 8/8 | 13/13 | 01238a6 |
| 0c0a57b (R5) | 52 | 8/8 | 13/13 | 29ae9f0 |
| 9f151fb (R6) | 53 | 8/8 | 13/13 | 0c0a57b |
| 877d968 (R7) — current | 53 | 8/8 | 13/13 | 9f151fb |

Every deploy took a restore-verified backup snapshot first.

## 4. Verification

Final quality gate (R7): Pint, PHPStan level 6, Pest 2,283 passed, TypeScript, ESLint, Prettier, Vitest 1,032 passed (1 todo, 118 files), production build and CSP chunk scan — 8 of 8 passed.

During R6 two failures appeared. Both were found, diagnosed and resolved:

One import test wrote its spreadsheet formula as text, because the app's

export value binder is process-wide. This was a fixture bug and is fixed.

The known one-second boundary flake in PcPredictionHistoryReviewTest. It

passed 10/10 when re-run alone.

Acceptance on :8081. These scripts were run in-process against production data. They are read-only, or rolled back, and each verifies that nothing persisted.

| Train | Result | What was checked |
| --- | --- | --- |
| R1/R2 | all passed | 109 drill-down totals equal their list totals over 8 filter sets; technicians and teachers refused; public pages free of CSP violations |
| R3 | all passed | every format renders in the production image; emailed (identifier-only) documents leak none of 8 real ticket titles; no writes |
| R4 | all passed | Overall tickets equal the dashboard; record totals equal figures; roles refused; PDF/Excel/Word render |
| R5 | 22/22 | switch off by default; production data has too little history for any question, so no provider call is made; switched on (rolled back), it still answers "not enough data" with 0 jobs and 0 prompts; roles refused |
| R6 | 25/25 | ledger tables present; history, template and room options for the administrator; technicians and teachers refused everywhere; the plan's dry run (upload, read, template mapping, plan of 2 PC units in 1 room, cancel, file deleted), rolled back, with nothing persisted |
| R7 | 12/12 | review and acknowledgement routes gated; an invented import gives 404 for an administrator and 403 for others; the import filter is refused to other roles; no writes |

Visual QA. Headless Chromium ran the production build under production's own CSP header, at desktop and phone widths in light and dark themes:

wizard: 36 screenshots;

review: 12 screenshots.

There were 0 CSP violations, 0 page errors and no horizontal overflow. The fixtures were generated by the real backend, which also checked the API contract the frontend types assume. Issues the screenshots revealed were fixed:

wording;

a destination hint that ignored the kind of file;

the phone action bar's height;

icons stacking above button labels.

## 5. Remaining — needs the owner

Signed-in browser acceptance. Creating web sessions for production

accounts was refused by the safety classifier, so it was not retried. With a login, check:

download and open each document format;

send a report email and see it in Mailpit (:8026);

print preview, A4 and Letter, in light and dark themes;

a signed-in CSP check of the dashboard, Overall Reports and the import wizard.

First real import (R6 step 2, R7 verification). Run

sh scripts/backup.sh --stack prod --verify immediately before, then import the school's own inventory file. Confirm the records, the outcome and the review slides against the pages. No synthetic records were ever saved to production.

AI interpretations. The feature is off. Switching it on in AI settings

sends aggregated codes and counts to the configured model. The happy path is proven by tests with a faked model; production does not yet have enough history for any question.

Word deliverables. deliverables/word/*.docx were last generated on

2026-09-21. Decision 9.1-18 calls for regenerating them now. The pipeline (python docs/build_publication_sources.py, then python docs/build_word_deliverables.py) downloads @mermaid-js/mermaid-cli through npx -y onto the host, which was not done without your go-ahead.

Push. Nothing is pushed; the branch exists only locally.

## 6. Known deviations and findings

R7 preview: the previewed page's own primary button still renders filled.

It is inert and cannot be clicked. Plan §3.5 asked for it to be de-emphasised.

R7 highlights: these use the CSS Custom Highlight API. Browsers without it

show the pages unmarked; the caption still says what came from the file.

Import wizard: its sticky action bar covers the assistant launcher while a

wizard step is on screen. This was deliberate (plan §3.4).

Finding outside scope, not fixed. On the asset directory (and other

pages), buttons that pass their icon as a child render the icon above the label: Button wraps children in a span, so leftIcon is the working pattern. The new Import link uses leftIcon; the pre-existing Export and Add buttons were left as they were.